Daily Scrum Meeting Minutes - Day Three:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 3:00pm

End time: 3:15pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked through PR and read more on TravisCI and ESLint/Prettier

- What is planned to be done until the next scrum meeting?

  - Meet with Martyn to learn about deployment and CI

- What are the hurdles?

  - none

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on logout functionality

- What is planned to be done until the next scrum meeting?

  - Keep working on logout functionality

- What are the hurdles?

  - Not familiar with the implementation of login of the project

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Start on Apollo/React tutorial

- What is planned to be done until the next scrum meeting?

  - Meet with Carlos to go over log out button functionality and adding course page for admin

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Help with log out functionality and implementation

- What is planned to be done until the next scrum meeting?

  - Support log out development during pair programming session

- What are the hurdles?

  - JWT cookie generation/removal solutions for log out functionality.

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Approved a pull request by Martyn

- What is planned to be done until the next scrum meeting?

  - Continue with the guardian creation

- What are the hurdles?

  - Figuring out what the best location to add a guardian can be on the website

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had to fix some errors due to completing linting user story.

- What is planned to be done until the next scrum meeting?

  - Hopefully get ⅝ approval to merge the changes into master.

- What are the hurdles?

  - None

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed new PR and comments

- What is planned to be done until the next scrum meeting?

  - Pair programming session with Jessica at 5pm

- What are the hurdles?

  - None

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with carlos(the man with the plan) to try to implement the destruction of the jwt token when a user logs out

- What is planned to be done until the next scrum meeting?

  - Gonna be working with jessica (the program master) on feature

- What are the hurdles?

  - How do we effectively destroy a jwt