Daily Scrum Meeting Minutes - Day Five:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:15pm

End time: 6:30pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through and analyzed slides frontend code to understand how those components work

  - Read articles on Typescript and watched video on Netlify deployment

- What is planned to be done until the next scrum meeting?

  - Meet with team to complete Sprint grooming

- What are the hurdles?

  - None

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created feedback alert for admin send invite button

  - Worked on logout button with Diane and Edgar

- What is planned to be done until the next scrum meeting?

  - Keep working on logout button

- What are the hurdles?

  - Stuck on logout, requires backend mutations

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Shadowed/researched with Carlos twj logoff functionality

- What is planned to be done until the next scrum meeting?

  - Continue jwt research to get log out to work

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked in log out functionality

- What is planned to be done until the next scrum meeting?

  - Research and keep working on developing log out functionality

- What are the hurdles?

  - Thinking of solutions for log out

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prettier for the front end

  - Joined a collab session

  - Research travis ci for deployment

- What is planned to be done until the next scrum meeting?

  - Creating a guardian

  - Travis ci for backend deployment

- What are the hurdles?

  - Creating a guardian

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Back-end deployment with Travis

  - Worked with Jessica to enable linting on back end

- What is planned to be done until the next scrum meeting?

  - Work with Jessica to see if we can get back end pipeline deployment working

- What are the hurdles?

  - Back-end deployment with Travis

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Collaboration session

- What is planned to be done until the next scrum meeting?

  - Working on implementing guardian creation for students

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Made an effort to understand graphql relationships to tie an existing guardian to an existing student

- What is planned to be done until the next scrum meeting?

  - Meet with team to complete Sprint grooming

- What are the hurdles?

  - None