Daily Scrum Meeting Minutes - Day Six:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 3:00PM

End time: 3:15pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with team to go over Sprint Backlog Grooming

  - Researched backend deployment

- What is planned to be done until the next scrum meeting?

  - Meet with Martyn and Jessica to discuss backend deployment

- What are the hurdles?

  - none

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on logout feature with the team

- What is planned to be done until the next scrum meeting?

  - Meet with team members to work on logout during collaboration session

- What are the hurdles?

  - Don’t understand enough about JWT and cookies

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Sprint Backlog Grooming meeting with team

  - Researched jwt token for log out functionality

- What is planned to be done until the next scrum meeting?

  - Shadow Carlos and work on log out functionality

- What are the hurdles?

  - JWT token / log out functionality

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched jwt token and jwt sign in (to understand jwt token generation)

- What is planned to be done until the next scrum meeting?

  - Shadow Carlos on log out functionality

- What are the hurdles?

  - Jwt

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Helped with the deploying for the backend

- What is planned to be done until the next scrum meeting?

  - Work with Martyn and Veronica

- What are the hurdles?

  - Guardian View

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research to deploy backend

- What is planned to be done until the next scrum meeting?

  - Work with Veronica & Jessica to figure out deployment for the backend.

- What are the hurdles?

  - Backend Deployment

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on implementing guardian creation for students

- What is planned to be done until the next scrum meeting?

  - Pair programming with Jessica and Lloyd

- What are the hurdles?

  - Deciding guardian creation responsibility

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Understanding how relationships are created on graphql, need to create

- What is planned to be done until the next scrum meeting?

  - Pair programming with jessica to better understand

- What are the hurdles?

  - How does the teacher receive guardian data for input? Should the onus belong to the teacher concerning populating database data?