Daily Scrum Meeting Minutes - Day Seven:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time:3:00pm

End time: 3:15pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Worked with Martyn and Jessica to deploy app on Heroku

  - Discussed with Jessica on how to add guardians for students

- What is planned to be done until the next scrum meeting?

  - Get app deployed on Heroku, both frontend and backend

- What are the hurdles?

  - Deployment

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Do more research on JWT and cookies to try and figure out the logout functionality

- What is planned to be done until the next scrum meeting?

  - Keep working with the team on the logout functionality

- What are the hurdles?

  - Blocked on how to implement logout

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on JWT cookies

- What is planned to be done until the next scrum meeting?

  - Keep working on logout functionality

- What are the hurdles?

  - Logout functionality

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Shadow Carlos on log out feature

- What is planned to be done until the next scrum meeting?

  - Collaboration Sessions

  - Research or brainstorm ideas for solving log out

  - Shadow again on log out feature

- What are the hurdles?

  - Implementing Log out

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched deploying on the backend

    - Worked with Martyn and Veronica

    - Decided that heroku will be needed

    - Netlify will no longer be a solution

  - Came up with a solution for the guardian view

    - Need to discuss with team

- What is planned to be done until the next scrum meeting?

  - Discuss guardian view during the collab session tonight

- What are the hurdles?

  - Deploying to backend and guardian view

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had pair programming with Veronica & Jessica

  - Decided to change deployment platforms due to compatibility issues.

  - Researched changing deployment pipeline to work with heroku

- What is planned to be done until the next scrum meeting?

  - Establish front end deployment pipeline with heroku

- What are the hurdles?

  - Getting deployment pipeline to work with heroku

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discuss guardian view during the collab session

- What is planned to be done until the next scrum meeting?

  - Continue working on guardian view

- What are the hurdles?

  - Understanding how to implement guardian view with known issues

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on JWT cookies, researched how relationships work in graphql

- What is planned to be done until the next scrum meeting?

  - Keep working on guardian functionality

- What are the hurdles?

  - Need to better understand