Daily Scrum Meeting Minutes - Day Eight:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:45pm

End time: 9:00pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on trying to get frontend and backend to be deployed on Heroku through the Heroku CLI

- What is planned to be done until the next scrum meeting?

  - Work more on understanding the deployment process for Heroku and a project on Github

- What are the hurdles?

  - Deploying the app on Heroku. Too much documentation that doesn’t seem specific to what we need.

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with edgar on logout

  - Brainstormed with Jessica and Lloyd on how to implement guardian creation

- What is planned to be done until the next scrum meeting?

  - Keep working on logout functionality

  - Assist on any other problems the team is working on

- What are the hurdles?

  - Not sure how to make any more progress on logout functionality

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on JWT cookies

- What is planned to be done until the next scrum meeting?

  - Keep working on logout functionality

- What are the hurdles?

  - Logout functionality

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked in log out with Carlos

- What is planned to be done until the next scrum meeting?

  - Pair Programming with Carlos in the Log Out function

- What are the hurdles?

  - Log out functionality: jwt tokens cannot be destroyed, but can be expired. By design, jwt token cannot be manually destroyed.

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team to talk about the guardian view

- What is planned to be done until the next scrum meeting?

  - Keep talking about the guardian view

  - Do pair programming

- What are the hurdles?

  - Guardian view

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working with Veronica and Jessica on pipeline

  - Do pair programming with lloyd and jessica to assist with guardian view

- What is planned to be done until the next scrum meeting?

  - Continue working with pipeline issue

  - Have a pair programming session with Veronica

- What are the hurdles?

  - Deployment pipeline

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - continued working with Jessica and Lloyd on guardian view

- What is planned to be done until the next scrum meeting?

  - Pair programming session with lloyd and jessica and research graphQL

- What are the hurdles?

  - How to maneuver guardian view with the current specs

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attempted creating relations in the postgres database to link the guardian and student table however the relationships are handled all by graphql. Partnering with Jessica

- What is planned to be done until the next scrum meeting?

  - Working with Jessica to implement guardian relation and implement page in web project

- What are the hurdles?

  - Developing what the page should look like and how to best gather information for guardian relation