Daily Scrum Meeting Minutes - Day Nine:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:00pm

End time: 9:15pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to figure out why heroku deployment doesn’t work

  - Attended collab session with team

- What is planned to be done until the next scrum meeting?

  - Work on understanding heroku more

- What are the hurdles?

  - Fixing the bind issue with port

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assisted Jessica and Lloyd with Guardian creation

  - Worked with David on how to implement Logout

  - Found new issues with the project

- What is planned to be done until the next scrum meeting?

  - Work on logout

- What are the hurdles?

  - Logout functionality

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review and finish JWT Cookie video, watch other react JWT login logout video

- What is planned to be done until the next scrum meeting?

  - Discuss with team next steps regarding logout functionality

- What are the hurdles?

  - Logout functionality

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discuss with team on the collaboration session

  - Review Cookie generation

  - Find bugs

- What is planned to be done until the next scrum meeting?

  - Discuss with team next steps regarding logout functionality

- What are the hurdles?

  - Logout Functionality

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with Lloyd, Alejandra, Martyn, Carlos

  - Attended a programming session

  - Attended the collaboration meeting

  - Started the guardian view frontend

  - Finally understood student/guardian relationship on the backend

- What is planned to be done until the next scrum meeting?

  - Guardian view frontend

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Established a meeting with David to help everyone

  - Worked on pipeline Veronica

- What is planned to be done until the next scrum meeting?

  - Research more on heroku and docker image deployments

- What are the hurdles?

  - Pipeline deployment

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - continued working with Jessica and Lloyd on guardian view

- What is planned to be done until the next scrum meeting?

  - Pair programming session with lloyd and jessica and research graphQL, collaboration session with David and Fernando

- What are the hurdles?

  - How to maneuver guardian view with the current specs

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created a guardian and linked to existing students.

- What is planned to be done until the next scrum meeting?

  - We need to aggregate data concerning guardian and student and pull that data to the front end

- What are the hurdles?

  - none