Sprint 2 Backlog Grooming Meeting Minutes:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:30pm

End time: 7:00pm

The following user stories were created/discussed/refined/prioritized.

- Log out button functionality - Story Point 8

  - As a user, I should be able to log out from my session.

- Add course page for admin - Story Point 1

  - As an admin, I should be able to add/edit/view courses.

  - Need to discuss with PO on its usage.

- Feedback alert - Story point 1 - Carlos

  - As an admin, I should be able to get feedback if my invite email was successfully sent.