Sprint 2 Planning Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 1:00pm

End time:  2:00pm

After discussion, the velocity of the team was estimated to be 69.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Setup TravisCI or GH Actions integration with github - Story Point 3

  - As a developer, I can see that new builds are being automatically deployed and tested as

- R&D Netlify deployment pipeline - Story Point 8

  - As a developer, I have a clear direction as to how to deploy incremental updates to MathBotics.

- Implement guardian creation for students [FrontEnd] - Story Point 8

  - As an instructor, I can add new Guardians for my students.

- Log out button functionality - Story Point 5

  - As a user, I should be able to log out from my session.

- Fix instructor edit button - Story Point 1

  - As an instructor, I should be able to edit content.

- Add course page for admin - Story Point 1

  - As an admin, I should be able to add/edit/view courses.

- Polish the codebase for the frontend, apply linting, formatting, etc. - Story Point 1

  - As a developer, Husky prevents me from pushing unformatted, poorly linted code on the frontend, just like it does on the backend.

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano

- Log out button functionality - Story Point 5

- Add course page for admin - Story Point 1

- Martyn Mallo

- R&D Netlify deployment pipeline - Story Point 8

- Setup TravisCI or GH Actions integration with github - Story Point 3

- Fix instructor edit button - Story Point 1

- Jessica Moreno

- Implement guardian creation for students [FrontEnd] - Story Point 8

- Polish the codebase for the frontend, apply linting, formatting, etc. - Story Point 1

- Lloyd Isaac

- Implement guardian creation for students [FrontEnd] - Story Point 8

- Polish the codebase for the frontend, apply linting, formatting, etc. - Story Point 1

- Edgar Bermudez

- Log out button functionality - Story Point 5

- Add course page for admin - Story Point 1

- Diane Abdullah

- Log out button functionality - Story Point 5

- Fix instructor edit button - Story Point 1

- Add course page for admin - Story Point 1

- Mariella Alejandra Massuh

- Implement guardian creation for students [FrontEnd] - Story Point 8

- Polish the codebase for the frontend, apply linting, formatting, etc. - Story Point 1

- Veronica Parra

- R&D Netlify deployment pipeline - Story Point 8

- Setup TravisCI or GH Actions integration with github - Story Point 3