Daily Scrum Meeting Minutes - Day Five:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:15pm

End time:  6:30pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collaboration session with team to work on deletion of student

- What is planned to be done until the next scrum meeting?

  - Work on logout functionality

- What are the hurdles?

  - Knowledge of JWT tokens

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session to modify mutation to delete students after course ends

- What is planned to be done until the next scrum meeting?

  - Continue to research delete student mutation

- What are the hurdles?

  - Delete students mutation

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on setting mutation for deleting student but ran into weird bugs

- What is planned to be done until the next scrum meeting?

  - Meet with team to do backlog grooming for sprint 3

- What are the hurdles?

  - Mutation for deletion

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had a collab session with the team and worked on trying to delete a student in the backend with Prisma GraphQL and Nexus

  - Worked on trying to get the backend running by itself

- What is planned to be done until the next scrum meeting?

  - Backlog grooming

  - Keep working on the above stories

- What are the hurdles?

  - Outdated dependencies

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in the collaboration session to work on the delete a student in the backend (Acceptance Criteria)

- What is planned to be done until the next scrum meeting?

  - Backlog Grooming

  - Help on delete a student in the backend.

  - If the above story is completed early, work on logout functionality

- What are the hurdles?

  - Mutation of delete

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Still working on deleting students from classes

- What is planned to be done until the next scrum meeting?

  - Hopefully we will be able to implement a delete feature by end of sprint

- What are the hurdles?

  - Knowledge of prisma and graphql

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Joined collaboration session

  - Frontend for deleting a student

- What is planned to be done until the next scrum meeting?

  - Frontend for deleting a student

- What are the hurdles?

  - Backend for deleting a student

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Joined collaboration session

  - Frontend for deleting a student

- What is planned to be done until the next scrum meeting?

  - Frontend for deleting a student

- What are the hurdles?

  - Backend for deleting a student