Daily Scrum Meeting Minutes - Day Six:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:00 pm

End time:  9:30 pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review graphQL concept for deletion functionality

- What is planned to be done until the next scrum meeting?

  - Meet with team for deletion functionality

- What are the hurdles?

  - Delete and log out functionality

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research deleting student after courses are over

- What is planned to be done until the next scrum meeting?

  - Continue working through the deletion

- What are the hurdles?

  - Working through the process with GraphQL

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Worked on delete student (backend) with Lloyd and Carlos

  - Figured out how to delete a student but crashed the app and web services

- What is planned to be done until the next scrum meeting?

  - Work more on deleting student and resolve it correctly with database

- What are the hurdles?

  - GraphQL resolvers

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on delete student (frontend), added delete link on the table

  - Worked on delete student (backend) with Lloyd and Veronica

- What is planned to be done until the next scrum meeting?

  - Keep working on the above stories

  - Collab session with the team

- What are the hurdles?

  - Backend

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Supported Carlos, Lloyd, Veronica on delete student functionality

- What is planned to be done until the next scrum meeting?

  - Keep working on delete students functionality

- What are the hurdles?

  - Conflicts on some promises

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on delete student front end with veronica and carlos

  - Worked on delete student backend with veronica and carlos

- What is planned to be done until the next scrum meeting?

  - Keep working on delete function

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalizing Button placements with Jessica for frontend

- What is planned to be done until the next scrum meeting?

  - Add buttons front end

- What are the hurdles?

  - Graphql Mutations

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked about how the frontend deleting will look like

- What is planned to be done until the next scrum meeting?

  - Add code for frontend deleting

- What are the hurdles?

  - Graphql