Daily Scrum Meeting Minutes - Day Seven:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:45pm

End time: 9:00pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collaboration Session with team regarding deletion functionality

  - Review graphQL concept for deletion functionality

- What is planned to be done until the next scrum meeting?

  - Continue to research for deletion and logout functionality

- What are the hurdles?

  - Delete and log out functionality

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research deleting student after courses are over

  - Joined collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working through the deletion

- What are the hurdles?

  - Working through the process with GraphQL

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Worked on verifying student deletion mutation works and it does but it doesn’t delete student from user table, still exists there. Student is deleted from student table though and can be seen from frontend.

  - Student delete mutation still needs a promise for asynchronous transactions and a resolver

- What is planned to be done until the next scrum meeting?

  - Work with Carlos and Lloyd on connecting the deletion mutation on backend with frontend

  - Work on deleting many students for delete mutation

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had a collaboration session with the team and worked on the backend part of delete students

  - Worked on the frontend part of delete student with Martyn and Jessica

- What is planned to be done until the next scrum meeting?

  - Make the mutation in the front end needed to link button with the backend

- What are the hurdles?

  - Don’t know how to make the front end mutation

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Supported Carlos, Lloyd, Veronica on delete student functionality

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Keep working on delete students functionality

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on delete student front end with veronica and carlos

  - Worked on delete student backend with veronica and carlos

- What is planned to be done until the next scrum meeting?

  - Keep working on delete function

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did pair programming with Jessica,Lloyd,Carlos for removing students

- What is planned to be done until the next scrum meeting?

  - Add Button Functionality

- What are the hurdles?

  - Graphql integration

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Delete all students button on the frontend

  - Collab session

  - Pair programming with martyn, carlos, and lloyd

- What is planned to be done until the next scrum meeting?

  - Add functionality to the button

  - Confirmation modal to delete all students

- What are the hurdles?

  - Graphql