Daily Scrum Meeting Minutes - Day Nine:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:40 pm

End time:  9:50 pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collaboration session with Lloyd, Veronica and Alejandra

- What is planned to be done until the next scrum meeting?

  - Collaboration session with whole team and move onto logout functionality

- What are the hurdles?

  - None

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in the collaboration session to create delete students for a course

- What is planned to be done until the next scrum meeting?

  - Focus on further development and understanding of GraphQL and Prisma

- What are the hurdles?

  - Limited knowledge of tech

Veronica Parra:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got to delete all students under single course ID by changing Student model

  - Attended collab meeting with team to tie feature together

- What is planned to be done until the next scrum meeting?

  - Work on understanding how GraphQL and Prisma actually works

  - Try to see how students can also be deleted from User table, not only Student table

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test code for deleting students on the backend

- What is planned to be done until the next scrum meeting?

  - Work out any problems there might be with the delete student feature

- What are the hurdles?

  - Connecting the frontend and the backend

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration Session

  - Worked on delete student functionality

- What is planned to be done until the next scrum meeting?

  - Keep working on delete functionality

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on delete student front end with veronica and carlos

  - Worked on delete student backend with veronica and carlos. Veronica tricked us and got it! :)

- What is planned to be done until the next scrum meeting?

  - Keep working on delete function in front end

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished Front End Implementation of deleting/editing students(buttons)

- What is planned to be done until the next scrum meeting?

  - Finished BackEnd Implementation of actions

- What are the hurdles?

  - Graphql

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collab session

  - Frontend buttons

- What is planned to be done until the next scrum meeting?

  - Add functionality to the buttons

- What are the hurdles?

  - Graphql mutations