Sprint 3 Planning Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 1:00pm

End time:  1:45pm

After discussion, the velocity of the team was estimated to be 64.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Delete student information after courses ends [FrontEnd] - Story Point 8

  - As an instructor, I should be able to delete and edit students/guardians in my course

- Delete student information after courses ends [BackEnd] - Story Point 8

  - As an instructor, I should be able to delete and edit students/guardians in my course

- Log out button functionality - Story Point 8

  - As a user, I should be able to log out from my session.

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano

  - Log out button functionality - Story Point 8

- Martyn Mallo

  - Delete student information after courses ends [BackEnd] - Story Point 8

- Jessica Moreno

  - Delete student information after courses ends [FrontEnd] -  Story Point 8

- Lloyd Isaac

  - Delete student information after courses ends [BackEnd] - Story Point 8

- Edgar Bermudez

  - Log out button functionality - Story Point 8

- Diane Abdullah

  - Log out button functionality - Story Point 8

- Mariella Alejandra Massuh

  - Delete student information after courses ends [FrontEnd] - Story Point 8

- Veronica Parra

  - Delete student information after courses ends [BackEnd] - Story Point 8

Notes:

- Lesson classifications: Lesson plan has a level (5th grade based on the FL standards); time allocation/duration (30min, 2 hours), and the educational platforms that can be used to implement the lesson plan (VEX, Arduino, Raspberry PI, Sphero, …)