Sprint 3 Retrospective Meeting Minutes

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:00pm

End time: 7:30pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we were at 60%, although we attribute this to more than half the team attending a conference the first week of the sprint. The entire team also swarmed on the deletion of students stories per PO request.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Each team member exceeded expectations to make up for missing a week of development

What went right?

- Great collaboration sessions

- Learning enough GraphQL on the go to complete stories

- Team members swarming on prioritized story to complete it by this sprint

- Teammates sharing resources and onboarding other team members

- Bringing on Fernando as a SME for GraphQL and Prisma

- Having pair and collab sessions to focus on troubled project areas

How to address the issues in the next sprint?

- How to improve the process?

  - Get Fernando to join more meetings

  - Get more resources to learn project technologies and to reference

  - Understand how graphql works in it entirety

- How to improve the product?

  - As data is removed constantly semester on semester we would need to to implement some form of reindexing on the database to speed up query lookup

  - Alert user if username already exists

  - Get page to refresh as it should with no students when all students are deleted

  - Get singular edit and dropping student working