Sprint 3 Review Meeting Minutes

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 3:00pm

End time: 3:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Delete student information after courses ends [FrontEnd] - Story Point 8

  - As an instructor, I should be able to delete and edit students/guardians in my course

- Delete student information after courses ends [BackEnd] - Story Point 8

  - As an instructor, I should be able to delete and edit students/guardians in my course

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Log out button functionality - Story Point 8

  - As a user, I should be able to log out from my session.