Daily Scrum Meeting Minutes - Day One:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:00pm

End time: 9:10pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended Sprint Planning Meeting with PO

  - Researched JWT logout functionality

- What is planned to be done until the next scrum meeting?

  - Collaboration session regarding logout functionality

- What are the hurdles?

  - JWT tokens cannot be deleted from backend

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Sprint Planning Meeting with PO

  - Reviewed resources for logout functionality mutation

  - Research GraphQL

- What is planned to be done until the next scrum meeting?

  - Swarm on logout functionality feature, utilizing GraphQL

- What are the hurdles?

  - Lack of knowledge with feature and mutation in GraphQL

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended Sprint Planning with PO

  - Researched and worked on how to change the return type for a mutation in order to properly delete many students

- What is planned to be done until the next scrum meeting?

  - Keep working on defining a certain return type within graphql schema

- What are the hurdles?

  - Return type is not changing when I change it in graphql schema

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with PO

  - Planned sprint 4

  - Research on logout

- What is planned to be done until the next scrum meeting?

  - Work on logout functionality

- What are the hurdles?

  - JWT tokens cannot be deleted from backend

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Sprint Planning Meeting with PO

  - Reviewed resources for logout functionality mutation

- What is planned to be done until the next scrum meeting?

  - Help on implementation of Logout

- What are the hurdles?

  - JWT tokens cannot be deleted, nor its cookies, nor be modified in anyway possible.

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended Sprint Planning with PO

  - Researched and worked on how to change the return type for a mutation in order to properly delete many students

- What is planned to be done until the next scrum meeting?

  - Keep working on defining a certain return type within graphql schema

- What are the hurdles?

  - Return type is not changing when I change it in graphql schema

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint Planning

  - Met with Product Owner

  - Learned & Applied graphql mutations, to understand schema and objects

- What is planned to be done until the next scrum meeting?

  - Add user notification of taken username

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint Planning

  - Met with Product Owner

  - Started to implement the single delete for a student

- What is planned to be done until the next scrum meeting?

  - Frontend single delete a student

- What are the hurdles?

  - none