Daily Scrum Meeting Minutes - Day Ten:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:45pm

End time: 7:00pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session with team on edit student functionality

- What is planned to be done until the next scrum meeting?

  - Sprint Review meeting with Product Owner and team

  - Sprint Retrospective meeting with team

  - Work on delete one student and remaining front end edit student mutations

- What are the hurdles?

  - GraphQL/Prisma/Mutations knowledge

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pair programming session with the team to complete edit student front end and back end

  - Research GraphQL, Nexus and Prisma for further development

- What is planned to be done until the next scrum meeting?

  - Sprint Review and Retrospective with our PO and the team

- What are the hurdles?

  - Limited Knowledge of GraphQL, Prisma and Nexus

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched on GraphQL with Prisma to understand how to fix deletemany

- What is planned to be done until the next scrum meeting?

  - Attend Sprint review meeting with PO where Senior Proj demoed their features

  - Attend Sprint retro with team to discuss this past sprint

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on connecting the frontend and backend for edit single student

- What is planned to be done until the next scrum meeting?

  - Attend PO meeting

  - Prepare for sprint 5

- What are the hurdles?

  - None

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on the project

- What is planned to be done until the next scrum meeting?

  - Meet with product owner.

  - Contribute to sprint review.

  - Contribute to sprint retrospective.

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researching for the project

- What is planned to be done until the next scrum meeting?

  - Participate in review and retrospective

- What are the hurdles?

  - None right now

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with team to figure out how to connect student data to components

- What is planned to be done until the next scrum meeting?

  - Continue Working on Singular Edit & Delete

  - Meet with product owner and bring up project concerns

- What are the hurdles?

  - None

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team to figure out how to connect backend and frontend to update a student

- What is planned to be done until the next scrum meeting?

  - Continue working on linking frontend and backend

  - Meet with Product owner

  - Contribute to sprint review and sprint retrospective

- What are the hurdles?

  - none