Daily Scrum Meeting Minutes - Day Two:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:00pm

End time:  9:10pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collaboration session with team regarding logout functionality

- What is planned to be done until the next scrum meeting?

  - Continue to work with team on logout functionality

- What are the hurdles?

  - Knowledge of JWT tokens

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on JWT tokens and logging out

- What is planned to be done until the next scrum meeting?

  - Work with team on logout functionality

- What are the hurdles?

  - Knowledge of JWT tokens and graphQL

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Work on understanding how to logout a user with the team during collab session

- What is planned to be done until the next scrum meeting?

  - Get logout to work

- What are the hurdles?

  - Understanding how logout works with passport

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on logout with the team

- What is planned to be done until the next scrum meeting?

  - Keep working on logout

- What are the hurdles?

  - Getting the logout function to work in the frontend

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on logout functionality

- What is planned to be done until the next scrum meeting?

  - Work on logout functionality

- What are the hurdles?

  - Figuring out how to connect frontend with backend to reach middleware passport functions

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We are attempting to implement logout functionality

  - Since last sprint we have determined that the project uses passportjs

  - In order to logout and invalidate the jwt we must invoke the logout() method to remove the req.user property thus invalidating the user

- What is planned to be done until the next scrum meeting?

  - Deleting singular students

- What are the hurdles?

  - It has proven difficult to invoke the logout method need more research

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair programming with Carlos,Edgar, & Jessica

- What is planned to be done until the next scrum meeting?

  - Work on taken username alert

- What are the hurdles?

  - Figuring out how to return

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair programming

  - Modal for editing a single student

  - Modal for deleting a single student

- What is planned to be done until the next scrum meeting?

  - Modal for editing a single student

  - Modal for deleting a single student

- What are the hurdles?

  - none