Daily Scrum Meeting Minutes - Day Five:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:00pm

End time:  7:20pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session with team and David to fix logout

- What is planned to be done until the next scrum meeting?

  - Work on mutations for deleting single student

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in collaboration session with David to finish logout mutation

- What is planned to be done until the next scrum meeting?

  - Develop editing and deleting single student mutation

- What are the hurdles?

  - GraphQL mutations

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed the logout mutation and user can finally logout. Got the help from David

- What is planned to be done until the next scrum meeting?

  - Work on the mutations for editing and deleting a single student

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on edit single student edit

- What is planned to be done until the next scrum meeting?

  - Backlog grooming

  - Keep working on single student edit

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on logout, its complete

- What is planned to be done until the next scrum meeting?

  - Work on backlog grooming

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Got that logout working. This team is amazing.

- What is planned to be done until the next scrum meeting?

  - Do backlog grooming

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished username taken alert when adding a user

- What is planned to be done until the next scrum meeting?

  - Work with Veronica on mutations & Jessica with Modals

- What are the hurdles?

  - Mutations

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Modal for delete and edit student

- What is planned to be done until the next scrum meeting?

  - Keep Working on Modals

- What are the hurdles?

  - Modals