Daily Scrum Meeting Minutes - Day Seven:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:55pm

End time:  8:05pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session with team for modal setup

- What is planned to be done until the next scrum meeting?

  - Work on delete one student and remaining edit student mutations

- What are the hurdles?

  - GraphQL/Prisma/Mutations knowledge

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participate in collaboration session to enable modal setup

- What is planned to be done until the next scrum meeting?

  - Continue working on edit and delete student modal setup

- What are the hurdles?

  - Limited knowledge of front end/modal display

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued fixing the deletemany bug but still nothing.

  - I keep getting a student where unique input error and have no clue what to do

- What is planned to be done until the next scrum meeting?

  - Continue fixing bug

- What are the hurdles?

  - Graphql mutations

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on Front end part of edit single student

- What is planned to be done until the next scrum meeting?

  - Keep working in the same feature

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pair programming session with Martyn and Jessica

- What is planned to be done until the next scrum meeting?

  - Attend any collaboration session or pair programming session available

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Paired programmed with martyn and jessica for front end modal

- What is planned to be done until the next scrum meeting?

  - Plan to work on front end completion of edit student

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with Jessica to enable Moddle pop up

- What is planned to be done until the next scrum meeting?

  - Continue working with Jessica to get modal display to work

- What are the hurdles?

  - modal display not working as intended

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collab session with the team

  - Worked on modals for edit and delete a single student

- What is planned to be done until the next scrum meeting?

  - Keep working on modals and receive help from the team

- What are the hurdles?

  - Modal does not display