Daily Scrum Meeting Minutes - Day Eight:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:45pm

End time:  9:05pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pair programming on mutation for edit student

- What is planned to be done until the next scrum meeting?

  - Work on delete one student and remaining edit student mutations

- What are the hurdles?

  - GraphQL/Prisma/Mutations knowledge

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended pair programming session regarding modal for single edit and delete features.

- What is planned to be done until the next scrum meeting?

  - Continue to work on modal and mutation creation and connect front end to back end

- What are the hurdles?

  - Limited knowledge of front end

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on understanding more of graphql mutation

- What is planned to be done until the next scrum meeting?

  - Fix the delete many bug

- What are the hurdles?

  - Frontend and backend connection is confusing

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on frontend mutation for edit student

- What is planned to be done until the next scrum meeting?

  - Keep working on frontend mutation for edit student

- What are the hurdles?

  - Fragments

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collaboration session regarding modal for single edit and delete.

- What is planned to be done until the next scrum meeting?

  - Attend any programming sessions and pair programming session available.

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Shadowed Martyn and Veronica for Modal creation/completion for delete and edit students front end

  - Shadowed Carlos as he is working to complete graphql mutations/fragment mutations to edit students on click

- What is planned to be done until the next scrum meeting?

  - Continue working with carlos for edit student mutations front end

- What are the hurdles?

  - Graphql mutations

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with Jessica and got modals to show for student editing and deleting

- What is planned to be done until the next scrum meeting?

  - Attach the student data to the corresponding modals

- What are the hurdles?

  - Student data association to modals

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with the team

  - Finally got both modals to work

- What is planned to be done until the next scrum meeting?

  - Continue to work with the team to connect frontend and backend to actually delete/edit a student

- What are the hurdles?

  - none