Daily Scrum Meeting Minutes - Day Nine:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:40pm

End time:  10:00pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collaboration session on mutation for edit student

- What is planned to be done until the next scrum meeting?

  - Work on delete one student and remaining edit student mutations

- What are the hurdles?

  - GraphQL/Prisma/Mutations knowledge

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collaboration session regarding modal for single edit and delete features.

- What is planned to be done until the next scrum meeting?

  - Continue to work on modal and mutation creation and connect front end to back end

- What are the hurdles?

  - Limited knowledge of front end

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collab session to get the edit student mutation working

- What is planned to be done until the next scrum meeting?

  - Finish the edit student mutation

- What are the hurdles?

  - graphql

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on frontend mutation for edit single student

  - Collab session

- What is planned to be done until the next scrum meeting?

  - Keep working on it

- What are the hurdles?

  - Frontend mutation

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collaboration session to get the edit student working

- What is planned to be done until the next scrum meeting?

  - Attend any available sessions

  - Meet with product owner.

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working with carlos to implement edit/delete 1 student front end

- What is planned to be done until the next scrum meeting?

  - Continue working one the above

- What are the hurdles?

  - We are having trouble figuring out best practice to accessing the array of values to delete/edit students front end

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Connected the frontend and backend for students editing

- What is planned to be done until the next scrum meeting?

  - Link frontend and backend for deleting a student

  - Continue to problem solve for editing a student since its not working correctly

  - Meet with Product owner for backlog review

- What are the hurdles?

  - Connecting Data to form

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collab session with the team

  - Linked the frontend and backend for editing a student

- What is planned to be done until the next scrum meeting?

  - Link frontend and backend for deleting a student

  - Continue to problem solve for editing a student since its not working correctly

  - Meet with Product owner for backlog review

- What are the hurdles?

  - Errors about the mutation on editing a student