Sprint 4 Backlog Grooming Meeting Minutes:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:30pm

End time: 8:00pm

The following user stories were created/discussed/refined/prioritized.

- Implement guardian creation for students [FrontEnd]

- Implement guardian creation for students [BackEnd]

  - As a developer, I can create new guardians for students from graphql playground.

- No implementation for sending out emails through a provider

- Adding student email to student entity in PostgreSQL

- Implement forgot password [FrontEnd]

  - As a user, I can click “forgot password” on the frontend and have a password reset link sent to the email I provide, if there is a user associated with that email.

- Implement forgot password [BackEnd]

  - As a developer, I can reset someone's password with a token from GQL playground, like we do to register a new user. they get pushed to the MathBotics repository.

- Add a plus button to add a lesson

  - Make it more apparent on how to add a course (maybe add a plus button to each lesson)

  - Get sample from greg

  - Fix bug where page doesn’t refresh when deleting all students

- Student view of progress, as a progress bar for lesson

- Instructor view for students and their progress.

  - As an instructor, I can view, from my courses’ students tab, my students’ progress through the course.

- Grades page for instructor

- Grades page for students

- Student can view edit button & Add course button

- Search lesson by title needs implementation

- Style problems when lesson has a really long name bug

- No delete button for updating the course for

- Creating a course automatically assigns First Grade and there’s no way to change this later

  - Should adding a student include “grade level”?

- R&D Heroku deployment pipeline

  - As a developer, I have a clear direction as to how to deploy incremental updates to MathBotics.