Sprint 4 Planning Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 1:00pm

End time: 1:50pm

After discussion, the velocity of the team was estimated to be 70.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Edit single student in course [Front End] - Story Point 3

  - As a user, I should edit a student so that I can fix incorrect info.

- Delete single student in course [Front End] - Story Point 3

  - As a user, I should be able to delete a student, in case a student drops from a course.

- Edit single student in course [Back End] - Story Point 5

  - As a user, I should edit a student so that I can fix incorrect info.

- Delete single student in course [Back End] - Story Point 5

  - As a user, I should be able to delete a student, in case a student drops from a course.

- Fix bug where page doesn’t refresh when deleting all students - Story Point 5

  - As a user, I should be able to see no students in my course when I delete them all without refreshing.

- Add alert when username already exists - Story Point 1

  - As a user, I should be alerted when the username I chose to input already exists in the database.

- Log out button functionality - Story Point 8

  - As a user, I should be able to log out of the site.

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano

  - Log out button functionality - Story Point 8

  - Edit single student in course [Back End] - Story Point 5

- Martyn Mallo

  - Add alert when username already exists - Story Point 1

  - Delete single student in course [Back End] - Story Point 5

  - Fix bugs where page doesn’t refresh when deleting all students - Story Points 5

- Jessica Moreno

  - Edit single student in course [Front End] - Story Point 3

  - Delete single student in course [Front End] - Story Point 3

- Lloyd Isaac

  - Log out button functionality - Story Point 8

- Edgar Bermudez

  - Log out button functionality - Story Point 8

- Diane Abdullah

  - Log out button functionality - Story Point 8

- Mariella Alejandra Massuh

  - Log out button functionality - Story Point 8

- Veronica Parra

  - Log out button functionality - Story Point 8