Sprint 4 Retrospective Meeting Minutes

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:20pm

End time: 7:55pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, except for the Add alert when username already exists story, point assignment for “Add alert when username already exists” should have been higher due more complex intricacies involved to detect if a username was taken.

- Did each team member work as scheduled?

  - Yes, everyone attended collab and pair programming sessions

What went right?

- Team attended and actively participated in collaboration sessions

- Team swarmed on the logout functionality story to complete it with David’s help

- Team used available resources to advance on the project

- We were finally able to complete logout functionality after weeks of working on it

- The Product Owner was satisfied with the features completed

- 95% of the story points completed

- Got help from David to finish logout and learned more about GraphQL/Prisma/Nexus

How to address the issues in the next sprint?

- How to improve the process?

- Get Fernando to join more meetings

- Get more resources to learn project technologies

- Understand how graphql works in it entirety

- How to improve the product?

  - Handle the guardian situation.

  - Get page to refresh as it should with no students when all students are deleted

  - Add permanent solution for student/user association in the database