Sprint 4 Review Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:00pm

End time: 7:20pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Edit single student in course [Front End] - Story Point 3

  - As a user, I should edit a student so that I can fix incorrect info.

- Delete single student in course [Front End] - Story Point 3

  - As a user, I should be able to delete a student, in case a student drops from a course.

- Edit single student in course [Back End] - Story Point 5

  - As a user, I should edit a student so that I can fix incorrect info.

- Delete single student in course [Back End] - Story Point 5

  - As a user, I should be able to delete a student, in case a student drops from a course.

- Add alert when username already exists - Story Point 1

  - As a user, I should be alerted when the username I chose to input already exists in the database.

- Log out button functionality - Story Point 8

  - As a user, I should be able to log out of the site.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Fix bug where page doesn’t refresh when deleting all students - Story Point 5

  - As a user, I should be able to see no students in my course when I delete them all without refreshing.