Daily Scrum Meeting Minutes - Day Two:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:10pm

End time: 8:20pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collaboration session with team to work on creating modal for new course

- What is planned to be done until the next scrum meeting?

  - Work on delete one student and remaining front end edit student mutations

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Participated in collaboration session with team to complete ‘Lesson creation doesn’t have a grade level associated with it’ story

- What is planned to be done until the next scrum meeting?

  - Research Implement forgot password [FrontEnd] story

- What are the hurdles?

  - none

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collab session with team to complete the story to allow for a grade level when creating a lesson

  - Worked on understanding the deletemany bug

- What is planned to be done until the next scrum meeting?

  - Finish the deletemany bug

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on a bug where course creation didn’t have a grade level

- What is planned to be done until the next scrum meeting?

  - Work on connecting backend and front end for edit single student

- What are the hurdles?

  - Unfamiliar with the architecture of the project for connecting backend and frontend

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration Session with Carlos and Diane.

- What is planned to be done until the next scrum meeting?

  - Work on connect delete and edit student front end and back end.

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pair programmed with carlos to complete fix for bug when entering grade level on course from frontend

- What is planned to be done until the next scrum meeting?

  - Work on bug for delete many mutation frontend/backend

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Participated in the collab session

  - Looked into adding an email property for the student entity

- What is planned to be done until the next scrum meeting?

  - Continue looking and researching how to add email property to student entity

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Collab session with the team where a story point was completed to allow grade level to be chosen for a course

  - Worked on adding a button to add a lesson to the lesson plan

- What is planned to be done until the next scrum meeting?

  - Work on making the button function so that when it is clicked, it adds the lesson

- What are the hurdles?

  - None