Daily Scrum Meeting Minutes - Day Four:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:50pm

End time: 9:00pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session with team to delete user

- What is planned to be done until the next scrum meeting?

  - Work with team with edit student mutations

- What are the hurdles?

  - None

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participate in collaboration session with David and team to fix delete many bug

- What is planned to be done until the next scrum meeting?

  - Continue working on fix delete many bug

  - Read up on Prisma and GraphQL

- What are the hurdles?

  - None

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collab session with team and David to fix the delete many bug

- What is planned to be done until the next scrum meeting?

  - Continue fixing bug

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on connecting frontend and backend

  - Collab session with the teams and David

- What is planned to be done until the next scrum meeting?

  - Keep working on the above story

- What are the hurdles?

  - Frontend is giving me trouble when trying to connect to backend

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Supported carlos on connecting frontend and backend

  - Collaboration session with the team

- What is planned to be done until the next scrum meeting?

  - Keep working on above story

- What are the hurdles?

  - Frontend.

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Partnered with David and Martyn to delete user information using graphql instead of using the trigger

- What is planned to be done until the next scrum meeting?

  - Need to continue to study graphql

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Participated in the collaboration session

  - Researched how to add the email on student entity

  - Research and tried several attempts to try to fig bug where page does not reload when deleting all students from the students table

- What is planned to be done until the next scrum meeting?

  - Continue to try other ways to fix the bug where page does not reload when deleting all students from the students table

  - Do more research on how to add the email on student entity

- What are the hurdles?

  - Unable to fix bug where page does not reload when deleting students

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Created frontend for forgot password where user can input their email and reset the password

    - Created ForgotPasswordForm file

    - Created ForgotPasswordPage file

    - Added Route in App.tsx

    - Created ResetPassword template in the backend for email

    - Created SendResetPasswordEmailMutation in graphql mutations

  - Attended collab session

- What is planned to be done until the next scrum meeting?

  - Style the forgot password page

- What are the hurdles?

  - None at the moment