Daily Scrum Meeting Minutes - Day Six:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:15pm

End time:  9:20pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Backlog grooming meeting with team

  - Catch up with team regarding work done on edit student story

- What is planned to be done until the next scrum meeting?

  - Collaboration session with team to finish edit student story

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Backlog grooming with the team

  - Research forgot password story

- What is planned to be done until the next scrum meeting?

  - Participate in collaboration session with the team

- What are the hurdles?

  - none

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended pair programming session with Carlos, Martyn, Jessica, Lloyd and Edgar to populate modal for edit student mutation

- What is planned to be done until the next scrum meeting?

  - Work on edit student story

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on connecting frontend and backend for edit single student

- What is planned to be done until the next scrum meeting?

  - Finish the edit single student story

  - Help team on any story that’s left for the sprint

- What are the hurdles?

  - Trying to populate form on edit

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying to help Carlos with connecting frontend and backend for edit single student

- What is planned to be done until the next scrum meeting?

  - Collaboration Session

  - Finish the edit single student story

- What are the hurdles?

  - Not sure if populating form is a mutation that triggers a reload of the table component or a reload of the page.

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked with carlos and Martyn to try to pass individual student data for editing

- What is planned to be done until the next scrum meeting?

  - Add email to student relation then partner to add email to student graphql type

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair programming with Carlos,Lloyd,Egar,Veronica,Jessica

  - Worked with Carlos and David to Pass student info to edit component

- What is planned to be done until the next scrum meeting?

  - Work on Adding Email property to Student

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Participated in a pair programming sessions

  - Backlog grooming

- What is planned to be done until the next scrum meeting?

  - Assist the team with any needs

  - Collab session

- What are the hurdles?

  - none