Daily Scrum Meeting Minutes - Day Eight:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 9:00pm

End time: 9:10pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review final deliverables from last semester

  - Review templates for final deliverables

- What is planned to be done until the next scrum meeting?

  - Collaboration session with team

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review latest code changes for completed features

  - Review final deliverables from previous semester

- What is planned to be done until the next scrum meeting?

  - Organize documents for final deliverables

  - Attend collaboration session with the team

- What are the hurdles?

  - None

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed database issue - I can develop again

  - Reviewed code done by Senior Project students to complete stories

- What is planned to be done until the next scrum meeting?

  - Attend collab session with team

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished forgot password with Jessica, Edgar and Martyn

- What is planned to be done until the next scrum meeting?

  - Collab session with the team

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pair programming session with Carlos, Jessica, Martyn, Lloyd

  - Suggested some ideas for reset password features

- What is planned to be done until the next scrum meeting?

  - Collab session with team

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on reset password with Carlos, Martyn, Jessica

- What is planned to be done until the next scrum meeting?

  - Collab session with team

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did pair programming session with Carlos,Jessica,Edgar,Lloyd

  - Made a secure way to reset password

  - Page updates after editing/deleting a user

- What is planned to be done until the next scrum meeting?

  - Work on email property for students

  - Collab session

  - Start on Final Deliverable

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair programming

  - Reset Password has been completed

- What is planned to be done until the next scrum meeting?

  - Collaboration session

  - Start on Final Deliverable

- What are the hurdles?

  - none