Sprint 5 Planning Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 1:00pm

End time:  2:10pm

After discussion, the velocity of the team was estimated to be 79.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Connect Delete and edit student front end and back end - Story Point 8

- Add a plus button to add a lesson - Story Point 3

  - Make it more apparent on how to add a course (maybe add a plus button to each lesson)

- Adding student email to student entity in PostgreSQL - Story Point 3

- Implement forgot password [FrontEnd] - Story Point 8

  - As a user, I can click “forgot password” on the frontend and have a password reset link sent to the email I provide, if there is a user associated with that email.

- Fix bug where page doesn’t refresh when deleting all students -  Story Point 8

- Lesson creation doesn’t have a grade level associated with it - Story Point 3

- Style problems when lesson has a really long name bug -  Story Point 1

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano

  - Connect Delete and edit student front end and back end - Story Point 8

  - Lesson creation doesn’t have a grade level associated with it - Story Point 3

- Martyn Mallo

  - Fix bug where page doesn’t refresh when deleting all students - Story Point 8

  - Adding student email to student entity in PostgreSQL - Story Point 3

- Jessica Moreno

  - Implement forgot password [FrontEnd] - Story Point 8

  - Style problems when lesson has a really long name bug -  Story Point 1

  - Add a plus button to add a lesson - Story Point 3

- Lloyd Isaac

  - Fix bug where page doesn’t refresh when deleting all students - Story Point 8

  - Adding student email to student entity in PostgreSQL - Story Point 3

- Edgar Bermudez

  - Adding student email to student entity in PostgreSQL - Story Point 1

  - Connect Delete and edit student front end and back end - Story Point 8

- Diane Abdullah

  - Connect Delete and edit student front end and back end - Story Point 8

  - Adding student email to student entity in PostgreSQL - Story Point 1

- Mariella Alejandra Massuh

  - Implement forgot password [FrontEnd] - Story Point 8

- Veronica Parra

  - Fix bug where page doesn’t refresh when deleting all students -  Story Point 8