Daily Scrum Meeting Minutes - Day Four:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:30pm

End time: 8:50pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session with team to go over graying out add lesson button

- What is planned to be done until the next scrum meeting?

  - Backlog grooming meeting

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in collaboration session with the team

- What is planned to be done until the next scrum meeting?

  - Participate in backlog grooming meeting

  - Work on grey out lesson button and grade pages for students

- What are the hurdles?

  - None

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collab session with team to work on greying out lessons

- What is planned to be done until the next scrum meeting?

  - Continue working on the greying out

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished delete lesson

  - Helped Martyn with removing edit button for students

  - Collaboration session

- What is planned to be done until the next scrum meeting?

  - Work on lesson can only be used by one course

- What are the hurdles?

  - Not sure where to start on the lesson can only be used by one course

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration Session

- What is planned to be done until the next scrum meeting?

  - Shadow on next feature

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaboration session with team to go over graying out add lesson button

- What is planned to be done until the next scrum meeting?

  - Backlog grooming meeting

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked On Greying Out Lessons When Added

  - Worked on fixing student viewing functionality

  - Helped Jessica Finish Lesson’s Search

  - Pair Programming

  - Collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working on the grey out and student viewing options

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair programming

  - Collab session

  - Search lesson story has been completed

- What is planned to be done until the next scrum meeting?

  - Work on the grades pages for students

- What are the hurdles?

  - none