Daily Scrum Meeting Minutes - Day Five:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:15pm

End time: 7:30pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attend pair programming with team to work on graying out buttons for lessons

- What is planned to be done until the next scrum meeting?

  - Backlog grooming meeting

- What are the hurdles?

  - None

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in pair programming session with team for grey out buttons for lesson feature

- What is planned to be done until the next scrum meeting?

  - Backlog grooming session

  - Pair programming with Jessica for grades feature

- What are the hurdles?

  - None

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended pair programming session with Martyn and rest of team to learn how to get the greyed out functionality to work

- What is planned to be done until the next scrum meeting?

  - Work on backlog grooming

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with David and the team to work on the grey out lesson feature

- What is planned to be done until the next scrum meeting?

  - Work on lesson can only be in one course bug

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with David and the team to work on the grey out lesson feature

  - Help Martyn

- What is planned to be done until the next scrum meeting?

  - Work on backlog grooming

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in pair programming session with David and the team to work on grey out lesson feature

- What is planned to be done until the next scrum meeting?

  - Backlog grooming session

- What are the hurdles?

  - None

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked With David on Greying out lessons

- What is planned to be done until the next scrum meeting?

  - Work on Deletion of components working to ungrey

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up routes and some files for the grades pages

  - Helped with some styling

  - Pair programming

- What is planned to be done until the next scrum meeting?

  - Continue working on grades pages

  - Backlog grooming

- What are the hurdles?

  - none