Daily Scrum Meeting Minutes - Day Eight:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:50pm

End time: 9:15pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pair programming with team

- What is planned to be done until the next scrum meeting?

  - Collaboration session with team

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in programming with the team to merge changes and discuss mutations

- What is planned to be done until the next scrum meeting?

  - Participate in Collaboration session with the team to close out the final Sprint

- What are the hurdles?

  - None

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended pair programming session with team

- What is planned to be done until the next scrum meeting?

  - Attend collab session with team

- What are the hurdles?

  - none

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on delete course story, frontend and backend

- What is planned to be done until the next scrum meeting?

  - Fix the delete button, doesn’t work for now

- What are the hurdles?

  - Getting a proper mutation call for the button

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed organizing final deliverable files setup on the drive

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Attend any pair programing session or collaboration session

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in programming session with the team

- What is planned to be done until the next scrum meeting?

  - Participate in Collaboration session with the team to finish last sprint

- What are the hurdles?

  - None

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair Programming with the team

  - Worked On Persistence of buttons incase of a refresh

- What is planned to be done until the next scrum meeting?

  - Continue working  On Persistence of buttons incase of a refresh

- What are the hurdles?

  - How to extract data from a group of objects with graphql type.

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pair Programming with the team

  - Finished grades page for instructor

- What is planned to be done until the next scrum meeting?

  - I would like to grab student data to be displayed in the gradebook table for instructor but not sure if this will be completed

- What are the hurdles?

  - Cannot figure out how to pass student data into gradebook table for instructors