Sprint 6 Planning Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:00pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 91.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Delete single student in course [Back End] - Story Point 1

  - As a user, I should be able to delete a student, in case a student drops from a course.

- Implement forgot password [BackEnd] - Story Point 3

  - As a developer, I can reset someone's password with a token from GQL playground, like we do to register a new user. they get pushed to the MathBotics repository.

- Student can view edit button & Add course button - Story Point 5

- Grades page for instructor [frontend] - Story Point 3

- Grades page for students [frontend] - Story Point 3

- Search lesson by title needs to filter the lessons object to match the input value - Story Point 5

- Add delete button for updating the course form - Story Point 5

- Add delete button for deleting a lesson in admin view - Story Point 5

- Allow lesson to be added into multiple courses - Story Point 8

- Add implementation to grey out lessons that have already been added to the lesson plan - Story Point 3

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano - 17

  - Delete single student in course [Back End]

  - Implement forgot password [BackEnd]

  - Allow lesson to be added into multiple courses

  - Add delete button for deleting a lesson in admin view

- Martyn Mallo - 13

  - Student can view edit button & Add course button

  - Add implementation to grey out lessons that have already been added to the lesson plan

  - Add delete button for updating the course form

- Jessica Moreno - 9

  - Grades page for instructor [frontend]

  - Grades page for students [frontend]

  - Search lesson by title needs to filter the lessons object to match the input value

- Lloyd Isaac - 13

  - Allow lesson to be added into multiple courses

  - Add delete button for deleting a lesson in admin view

- Edgar Bermudez - 6

  - Implement forgot password [BackEnd]

  - Grades page for students [frontend]

- Diane Abdullah - 9

  - Delete single student in course [Back End]

  - Allow lesson to be added into multiple courses

- Mariella Alejandra Massuh - 16

  - Add delete button for updating the course form

  - Allow lesson to be added into multiple courses

  - Grades page for instructor [frontend]

- Veronica Parra - 8

  - Allow lesson to be added into multiple courses