Sprint 6 Retrospective Meeting Minutes

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:20pm

End time: 7:30pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - 80%

- Did each team member work as scheduled?

  - Yes

What went right?

- Got David to help with a few of the stories

- Good FrontEnd setups for GradeBook page

- Got more knowledge on technologies with David and online documentation

- Good amount of pair programming sessions

- Good understanding of what needed to be done

- Good time management

- Extra time was committed to the project during off days

- Good interaction on collaboration sessions

- Pretty good assumption of what wasn't going to get done

How to address the issues in the next sprint?

- How to improve the process?

  - Gain more understanding of the technologies

- How to improve the product?

  - Clear understanding and vision of all application functionalities