Sprint 7 Review Meeting Minutes

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 3:20pm

End time: 3:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Final Deliverables Documentation - Story Point 8

- Record Videos - Story Point 3

- Create Poster - Story Point 3

- Create Presentation Slides - Story Point 3

- Shadow Project Wrap-up - Story Point 5

- Approve Recorded Videos - Story Point 3

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None