Daily Scrum Meeting Minutes - Day Four:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 8:50pm

End time: 9:00pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - View videos for the admin ,student and instructor guides

- What is planned to be done until the next scrum meeting?

  - Review remaining videos

- What are the hurdles?

  - None

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review installation video, wishlist video and admin and student videos

- What is planned to be done until the next scrum meeting?

  - Review remaining videos

- What are the hurdles?

  - None

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review installation video, wishlist video and admin and student videos

- What is planned to be done until the next scrum meeting?

  - Review remaining videos

- What are the hurdles?

  - None

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished instructor guide video

- What is planned to be done until the next scrum meeting?

  - Finish up deliverables

- What are the hurdles?

  - none

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review installation video, wishlist video and admin and student videos

- What is planned to be done until the next scrum meeting?

  - Review remaining videos

- What are the hurdles?

  - None

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review installation video, wishlist video and admin and student videos

- What is planned to be done until the next scrum meeting?

  - Review remaining videos

- What are the hurdles?

  - None

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the videos

  - UML diagrams for the final documentation deliverable

- What is planned to be done until the next scrum meeting?

  - Submit the documents

- What are the hurdles?

  - none

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished and uploaded videos

  - Finished UML diagrams

- What is planned to be done until the next scrum meeting?

  - Verify that everything is done

  - Submit the documents

- What are the hurdles?

  - none