Sprint 8 Planning Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:00pm

End time: 7:25pm

After discussion, the velocity of the team was estimated to be 79.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Finalize Final Documentation - Story Point 8

- Introduction to Software Solution Video - Story Point 3

- Shortcoming of current software and what are the features that are missing Video - Story Point 3

- How to use the software solution for Teacher Video - Story Point 3

- How to use the software solution for Admin Video - Story Point 3

- How to use the software solution for Student Video - Story Point 3

- Software Installation, Maintenance, and How to Start Working on it Video - Story Point 3

- Review final videos done by Senior Project - Story Point 8

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano

  - Shortcoming of current software and what are the features that are missing Video - story point 3

  - Finalize Final Documentation - Story Point 8

- Martyn Mallo

  - Finalize Final Documentation - Story Point 8

  - How to use the software solution for Teacher Video-story point 3

  - Software Installation, Maintenance, and How to Start Working on it Video-story point 3

- Jessica Moreno

  - How to use the software solution for Admin Video-story point 3

  - How to use the software solution for Student Video -story point 3

  - Finalize Final Documentation - Story Point 8

- Edgar Bermudez

  - Review final videos done by Senior Project - Story Point 8

- Diane Abdullah

  - Review final videos done by Senior Project - Story Point 8

- Lloyd Isaac

  - Review final videos done by Senior Project - Story Point 8

- Mariella Alejandra Massuh

  - Review final videos done by Senior Project - Story Point 8

- Veronica Parra

  - Review final videos done by Senior Project - Story Point 8