Days and location in document

9/01/2020	5

9/02/2020	8

9/03/2020	11

09/04/2020	14

9/08/2020	18

9/09/2020	21

09/10/2020	25

9/11/2020	29

9/14/2020	31

9/15/2020	35

9/16/2020	39

09/17/2020	43

9/18/2020	48

09/21/2020	52

09/22/2020	56

09/23/2020	60

09/24/2020	65

09/25/2020	69

09/28/2020	72

09/29/2020	75

09/30/2020	79

10/01/2020	83

10/02/2020	86

10/05/2020	90

10/06/2020	94

10/07/2020	97

10/08/2020	105

10/09/2020	109

10/12/2020	113

10/13/2020	117

10/14/2020	121

10/15/2020	125

10/16/2020	129

10/19/2020	132

10/20/2020	136

10/21/2020	140

10/22/2020	143

10/23/2020	147

10/26/2020	151

10/27/2020	155

10/28/2020	159

10/29/2020	162

10/30/2020	166

11/02/2020	170

11/03/2020	174

11/04/2020	177

11/05/2020	181

11/06/2020	185

11/10/2020	189

11/12/2020	193

11/13/2020	196

11/16/2020	200

11/17/2020	204

11/18/2020	208

11/19/2020	212

11/20/2020	216

11/23/2020	219

11/24 /2020	223

11/25/2020	227

11/30/2020	231

12/01/2020	235

12/02/2020	239

12/03/2020	242

12/04/2020	246

12/07/2020	250

12/08/2020	254

12/09/2020	258

12/10/2020	262

12/11/2020	266

Daily Scrum Meeting Minutes: Senior Project Team 6

# 9/01/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Rolando Hernandez

Start time: 1:05 PM

End time: 1:11 PM

Team 6 Meeting Agenda

Discuss current state of affairs

(PO, contacting the other groups, messaging the professor and TA)

*Leo is messaging the professor today to be advised on what to do going forward with communication between the two teams and PO.

1:05-1:08

Create whatsapp group

*Please message Hongru or post in the General your phone number so she may add us to a whatsapp group

1:08-1:09

Gather emails to forward information

*Please message Leo or post in the General your emails so he may keep you guys up to date to any emails being sent around to the PO and other groups.

1:09-1:11

Notes: Please post a time that works for you all to attend these daily meetings at. Remember they'll occur everyday, so choose a fixed time that might work for you. These meetings should only take 5-15 minutes a day, so it won't take up too much time.

Antunez, David:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

NA

Chik, Lawrence:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

NA

Chu, Hongru:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

NA

Diaz, Leonel:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

NA

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

NA

Daily Scrum Meeting Minutes: Senior Project Team 6

# 9/02/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Rolando Hernandez

Start time: 1:00 PM

End time: 1:13 PM

Team 6 Meeting Agenda

Any general question or concerns

*Contacting PO.

*Lack of communication.

*Do stand-ups include all participating teams.

1:00 PM - 1:05 PM

Discussing issues in Communication

(Leo is not a part of the FA20 group chat, leading to issues in communication, possibly add to the group as professor/TA are not responding)

*Leo was added to the chat and will continue to grow communication efforts.

1:05 - 1:07PM

Contacting the PO as soon as possible

(Issues in contacting the PO from any team, will contact to ensure good communication)

*Leo will contact the PO as soon as possible after the meeting and keep teams up to date.

1:08 - 1:12PM

Antunez, David:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

Communication between teams and contacting the PO in a time appropriate manner.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

Leo added to the FA20 group chat

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

Communication between teams and contacting the PO in a time appropriate manner.

Chu, Hongru:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

Communication between teams and contacting the PO in a time appropriate manner.

Diaz, Leonel:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

NA

●     What is planned to be done until the next scrum meeting?

NA

●     What are the hurdles?

Communication between teams and contacting the PO in a time appropriate manner.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

We have been trying to set up a meeting with the PO and the rest of the team, so we can start our Sprint Planning meeting.

●     What is planned to be done until the next scrum meeting?

We will keep trying to reach the PO

●     What are the hurdles?

Communication between teams and contacting the PO in a time appropriate manner.

Daily Scrum Meeting Minutes: Senior Project Team 6

# 9/03/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Rolando Hernandez

Start time: 1:00 PM

End time: 1: 20 PM

Team 6 Meeting Agenda

Any general question or concerns

Addressing issues from yesterday’s meeting

1:00-1:12

- Contacting the PO: General meeting: 09/07/20 1:00PM

  - Discuss project in greater detail with PO and developer Eduardo.

- Lack of Communication

  - Leo has been added to the group chat and communication with the PO and other teams established.

- Stand-Ups with all teams

  - Sent out invitation to other teams to see if they’re able to join

- Accruing hours of work to stop getting 0’s (React, React Native, Expo, Firebase) React (JS, HTML, CSS)

  - Learning the content:

  - Text: The Road to React. Robin Wieruch. (If wanted, I can send the pdf to you all. I use it and it’s a pretty good book for just the fundamentals of learning React.

  - Videos:

  - Website: https://reactjs.org/docs/getting-started.htm

  - Firebase: https://firebase.google.com/

- Project:

  - https://github.com/edumorlom/moms-infants-healthy

1:13-1:19

Expected by next meeting:

- Have React installed and be able to deploy an application.

- Find a resource that works best for you.

- Dedicate 3 hours a day to learning (Sprint 1)

Antunez, David:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

Contacted the PO and spoke with Eduardo(creator or the project) and are now in a group chat with him and have a scheduled meeting with the PO for next monday at 1:00pm.

●     What is planned to be done until the next scrum meeting?

Start self learning for React.

●     What are the hurdles?

Waiting to have the first meeting with the PO.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

Meeting with PO and developer Eduardo set for next Monday, joined group chat with Eduardo

●     What is planned to be done until the next scrum meeting?

Install React and deploy application, familiarize with React/React Native/Expo

●     What are the hurdles?

Waiting to have first meeting with PO, meeting and working with Capstone II team

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

Contacted the PO and set up a meeting for Monday. Understood what’s expected of us to learn.

●     What is planned to be done until the next scrum meeting?

Begin learning React, React Native, and Expo

●     What are the hurdles?

Communication with members from the other team. Waiting to have meeting with PO on Monday.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

0

●     What was done since the last scrum meeting?

A meeting was set up with the PO for next Monday 1:00 PM

●     What is planned to be done until the next scrum meeting?

Start learning React in order to get prepared for the meeting with the PO and get an understanding of how things work.

●     What are the hurdles?

Integration with other teams participating in the project.

Daily Scrum Meeting Minutes: Senior Project Team 6

# 09/04/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Rolando Hernandez

Start time: 1:00 PM

End time: 1:10 PM

Team 6 Meeting Agenda

Any general question or concerns

- General Meeting 09/07/20 at 1 PM

  - Will verify with the PO that she is able to attend as it is a Labor Day weekend.

- Labor day weekend concerns

  - Everyone should be able to attend from Senior Project, worst case we’ll have the meeting recorded and uploaded.

- Progress on Learning:

  - Continue learning React (HTML, CSS, JS in case you’re unfamiliar) via your desired learning resource.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looked at the following resources:

https://www.w3schools.com/js/default.asp

https://www.hackerrank.com/domains/tutorials/10-days-of-javascript

https://www.w3schools.com/js/exercise_js.asp

●     What is planned to be done until the next scrum meeting?

Continue looking at JS and if I have time start with:

https://www.w3schools.com/react/

https://reactjs.org/tutorial/tutorial.html

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Installed React and ran through the practical tutorial, created simple tic-tac-toe game

●     What is planned to be done until the next scrum meeting?

Continue learning React, work on adding features to tic-tac-toe game, start reading book on React mentioned in previous meeting

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Installed React and ran through the practical tutorial, created simple tic-tac-toe game

●     What is planned to be done until the next scrum meeting?

Continuing looking Js learning React

●     What are the hurdles?

No

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Ensuring React is installed and working on my computer setup. Continued reading text material to better understand React.

●     What is planned to be done until the next scrum meeting?

Continue learning React by examples in the book.

●     What are the hurdles?

None so far, just continuing learning React.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I started learning the fundamentals of React by reading most of the book suggested in Yesterday meeting. I started looking at the requirements to check some demo projects, so I can get  acquainted with this mobile application framework.

●     What is planned to be done until the next scrum meeting?

For the next meeting, I plan to complete the reading of the book, as well as, to    have installed all that I need to test my own code. I also plan to check what has previously been done on the nuMom app by the developer on GitHub.

●     What are the hurdles?

None

Daily Scrum Meeting Minutes: Senior Project Team 6

# 9/08/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Rolando Hernandez

Start time: 1:00 PM

End time: 1:10 PM

Team 6 Meeting Agenda

Any general question or concerns

09/08/20 1:00 PM

- Meeting with the PO for Sprint Ceremony 2

- Meeting with Eduardo for technical explanation and questions.

Grooming Backlog

- Going to have to talk to the TA as its currently not available. Will send out the completed document after meeting.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed:

https://www.w3schools.com/js

Started and completed the guide:

https://reactjs.org/tutorial/tutorial.html

●     What is planned to be done until the next scrum meeting?

Begin working on:

https://www.w3schools.com/react/

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued learning and familiarizing myself with React with textbook

●     What is planned to be done until the next scrum meeting?

Start to look into React Native/Expo, try to get an understanding of the code supplied by Eduardo

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued reviewing material involving react  and react native through the textbook.

●     What is planned to be done until the next scrum meeting?

I plan on continuing learning and trying code until the meeting with the developer    on Friday or until I get some user-stories to start working on.

●     What are the hurdles?

No hurdles so far.

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued reviewing material involving react  and react native through the textbook.

●     What is planned to be done until the next scrum meeting?

Begin reviewing Expo and its functionality.

●     What are the hurdles?

No hurdles so far.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued learning React, finished the reading of the book “The Road to React”, and installed node.js, React NativeCLI, Xcode, and Expo XDE. I also cloned nuMom App from GitHub and started looking at how this project is organized. I also downloaded TestFlight from the link sent by Eduardo and tried the beta testing of the application on my iPhone

●     What is planned to be done until the next scrum meeting?

I plan on continuing learning and trying code until the meeting with the developer    on Friday or until I get some user-stories to start working on.

●     What are the hurdles?

None

Daily Scrum Meeting Minutes: Senior Project Team 6

# 9/09/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Rolando Hernandez, Yonal Hernandez, Jessica Gonzalez

Start time: 1:00 PM

End time:  1:08 PM

Team 6 Meeting Agenda

Any general question or concerns

IMPORTANT

09/11/20 1:00 PM

●  	Meeting with the PO for Sprint Ceremony 2

●  	Meeting with Eduardo for technical explanation and questions.

Keep up React related studies for your hours as always.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed:

https://www.w3schools.com/react/default.asp

https://reactjs.org/docs/hello-world.html

Started:

https://reactnative.dev/docs/0.60/getting-started

●     What is planned to be done until the next scrum meeting?

Continue and finish looking at: https://reactnative.dev/docs/0.60/getting-started

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Brushed up on Javascript using Mozilla’s re-introduction to Javascript, began reading documentation on React Native and Expo

●     What is planned to be done until the next scrum meeting?

Set up React Native/Expo development environment, continue reviewing code from Eduardo

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I started learning through examples found online to test my environment and get ready to start working next week. I keep reading and watching videos online on React, Expo, Android Studio, among others.

●     What is planned to be done until the next scrum meeting?

I’m continuing learning and coding.

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued work on the textbook and learning fundamentals of React.

●     What is planned to be done until the next scrum meeting?

Explore Expo a bit more now that I am familiar with React a bit better.

●     What are the hurdles?

None.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I started learning through examples found online to test my environment and get ready to start working next week. I keep reading and watching videos online on React, Expo, Android Studio, among others.

●     What is planned to be done until the next scrum meeting?

I plan to continue learning and trying code.

●     What are the hurdles?

None

Jessica Gonzalez Caballero:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Set up React Native

●     What is planned to be done until the next scrum meeting?

Continue studying React related material

●     What are the hurdles?

None

Yonal Hernandez:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Catch up with the team. Started looking at the React material.

●     What is planned to be done until the next scrum meeting?

Continue studying React related material.

●     What are the hurdles?

None.

Daily Scrum Meeting Minutes: Senior Project Team 6

# 09/10/2020

Attendees: David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, ,Jessica Gonzalez Caballero, Rolando Hernandez, Yonal Hernandez, David Acosta

Start time: 1:00 PM

End time: 1: 06 PM

Team 6 Meeting Agenda

Any general question or concerns

IMPORTANT

09/11/20 1:00 PM

●      	Meeting with the PO for Sprint Ceremony 2

●      	Meeting with Eduardo for technical explanation and questions.

Keep up React related studies for your hours as always.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Researched on React Native and Firebase. Watched videos on use case model of the project.

●     What is planned to be done until the next scrum meeting?

Meet with the PO

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed the React tutorial and the React Native tutorial. Was able to run a basic environment for each of these on my machine.

●     What is planned to be done until the next scrum meeting?

Find new resources to continue to learn more about React Native/Expo.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed review of JS and setting up React Native/Expo

●     What is planned to be done until the next scrum meeting?

Continue to become more familiar with React/Expo, find more resources for all frameworks and tools we will be using for the project, get familiar with Firebase

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed the React tutorial and the React Native tutorial. Was able to run a basic environment for each of these on my machine.

●     What is planned to be done until the next scrum meeting?

Continue to become more familiar with React/Expo, find more resources for all frameworks and tools we will be using for the project

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed briefly Expo. Will continue reviewing Expo to better understand.

●     What is planned to be done until the next scrum meeting?

Continue reviewing Expo in the last stretch before tomorrow’s PO meeting.

●     What are the hurdles?

None.

Gonzalez Caballero, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Studying React related material

●     What is planned to be done until the next scrum meeting?

Continue studying React related material

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued learning REACT and trying some code

●     What is planned to be done until the next scrum meeting?

Keep on learning and practicing for next week.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued researching about existing project material.

●     What is planned to be done until the next scrum meeting?

Meeting with the PO and previous developer.

●     What are the hurdles?

None.

Daily Scrum Meeting Minutes: Senior Project Team 6

# 9/11/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica

Gonzalez, Rolando Hernandez, Yolando Hernandez, Melike Hyman.

Start time: 1:20 PM

End time: 1: 25 PM

Team 6 Meeting Agenda

Any general question or concerns

IMPORTANT

● 09/18/20 1:00 PM

○ Meeting with Eduardo for continued application review.

● First half of Sprint 2:

○ Have everything installed (React, Expo, and clone the repository and be able to run it

on your cell phone or natively on the computer through a simulation)

○ Read over the code and understand how it works and communicates with each other

and the database.

● 09/14/20 1:00 PM (Regular stand-up meeting time)

○ We’ll go into more detail on our stories and expected features for the upcoming

Sprint.

Keep up React related studies for your hours as always.

Acosta, David:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?

Antunez, David:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?

Chik, Lawrence:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?

Chu, Hongru:

● How many hours did I work since the last meeting?

3

● What was done since the last scrum meeting?

Still reading the book of react native and download the expo on my phone.

● What is planned to be done until the next scrum meeting?

Review the code of our app and to learn something from the code.

● What are the hurdles?

No hurdles

Diaz, Leonel :

● How many hours did I work since the last meeting?

3

● What was done since the last scrum meeting?

Looked over Expo and got it running on my machine, and was able to launch the

app on my phone.

● What is planned to be done until the next scrum meeting?

Review the code for Keeping Moms app to see how it works in greater detail.

● What are the hurdles?

None.

Jessica Gonzalez:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?

Hernandez, Rolando:

● How many hours did I work since the last meeting?

3

● What was done since the last scrum meeting?

I did more reading on React and studied how Expo works.

● What is planned to be done until the next scrum meeting?

Clone nuMom app from github and execute it. Understand the app

components and keep learning React.

● What are the hurdles?

No hurdles.

Hernandez, Yolando:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?

Hyman, Melike:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 9/14/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:15 PM

End time: 1:27 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

Fill out your respective sections while the meeting is conducted to save time so everyone can submit as soon as possible.

IMPORTANT

- 09/18/20 1:00 PM

  - Meeting with Eduardo for continued application review.

- First half of Sprint 2:

  - Have everything installed (React, Expo, and clone the repository and be able to run it on your cell phone or natively on the computer through a simulation)

  - Read over the code and understand how it works and communicates with each other and the database.

- Note: Go over Stories and Expectations for the new Sprint.

Keep up React related studies for your hours as always.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

I installed the code from github and set up my own branch for my environment.

●     What is planned to be done until the next scrum meeting?

Understand the code and how it works even further. Run the application to check for any small bugs.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

With the help of Eduardo I was able to set up my local environment, and now I just started looking at all of the code that was written by previous teams.

●     What is planned to be done until the next scrum meeting?

Continue to review the code for the app and get a better understanding.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began setting up local project environment, started looking at the existing code

●     What is planned to be done until the next scrum meeting?

Finish setting up local environment, make sure app can be run in a simulation, continue reviewing code

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

With the help of Eduardo I was able to set up my local environment, and now I just started looking at all of the code that was written by previous teams.

●     What is planned to be done until the next scrum meeting?

Continue to review the code for the app and get a better understanding.

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I was able to setup my Expo environment to work with the project code thanks to the lead developer Eduardo. I am now able to launch the project on both my computer and phone perfectly.

●     What is planned to be done until the next scrum meeting?

I will experiment with the application and understand the over the air updates that are possible with it.

●     What are the hurdles?

None.

Jessica Gonzalez:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Getting familiar with the app and project code in github

●     What is planned to be done until the next scrum meeting?

Setting up my environment as Eduardo indicated us in the last meeting

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I cloned the app repository and tested what have been done so far. I studied the code and I’m ready to start working.

●     What is planned to be done until the next scrum meeting?

Waiting on some user stories to start working on.

●     What are the hurdles?

No sure what features need to be implemented.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Accepted invitations from Eduardo to Firebase and Git.

●     What is planned to be done until the next scrum meeting?

Setup the local environment.

Look at existing code.

Getting familiar with the app.

●     What are the hurdles?

None.

.

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 9/15/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 14

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

IMPORTANT

- 09/18/20 1:00 PM

  - Meeting with Eduardo for continued application review.

- User Stories

  - Continue working on your stories (Stories 1 and 2 from the Ceremony).

- Expectations of Features:

  - Discussed the future sprints in more detail in regards to additional stories. Sprint 3, 4, 5 will be feature heavy, the first two sprints were more for learning and understanding the application in greater detail. Be ready!

Keep up React related studies for your hours as always.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Reviewed the code and files of the application.

●     What is planned to be done until the next scrum meeting?

Run the application to see how each component works.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started looking at each of the components files

●     What is planned to be done until the next scrum meeting?

Continue to look at the code and understand it

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued to learn and review documentation for React/Expo, began to review the code in the git repository provided by Eduardo

●     What is planned to be done until the next scrum meeting?

Continue to review code, set up working simulation of app

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

looking the data from github and set up the environment with my computer.

●     What is planned to be done until the next scrum meeting?

Start looking into the documentation of the project and understand how it works in greater detail.

●     What are the hurdles?

No

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Set up Expo on my local machine through the Android Studio simulation, so now its working correctly on both my computer and phone.

●     What is planned to be done until the next scrum meeting?

Start looking into the documentation of the project and understand how it works in greater detail.

●     What are the hurdles?

None.

Jessica Gonzalez:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Setup an android virtual device

●     What is planned to be done until the next scrum meeting?

Keep learning react

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I’ve continued learning react and reviewing the app code to see how it works. Waiting on a feature to start working on.

●     What is planned to be done until the next scrum meeting?

Keep learning until I get an actual feature to start working on.

●     What are the hurdles?

Waiting on a well defined feature to start working.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Get familiar with the app.

●     What is planned to be done until the next scrum meeting?

Continue looking at existing code in the app as mode of preparation for Friday’s meeting.

●     What are the hurdles?

None

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 9/16/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

IMPORTANT

- 09/18/20 1:00 PM

  - Meeting with Eduardo for continued application review.

- User Stories

  - Continue working on your stories (Stories 1 and 2 from the Ceremony).

- Grooming Backlog Meeting

  - Will communicate with PO to find a time either Friday or Monday that works best for her to attend.

Keep up React related studies for your hours as always.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

I ran the application over Expo.

●     What is planned to be done until the next scrum meeting?

Edit the components while running the application to see how it changes them.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to read through and try to understand the code written from previous groups

●     What is planned to be done until the next scrum meeting?

Continue to play around with my local environment and see if I can spot anything that needs to be done

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on setting up my local environment, getting an instance of the app to run on my computer and phone

●     What is planned to be done until the next scrum meeting?

Continue to set up environment, review code, and understand better how the app work and keep reviewing documentation for React Native

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed the application code to have a better understanding of how it works as detailed by our defined user story.

●     What is planned to be done until the next scrum meeting?

Continue to review the code to gain a better understanding of it.

●     What are the hurdles?

None.

Jessica Gonzalez:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Kept getting familiar with the existing app.

●     What is planned to be done until the next scrum meeting?

Continue looking at the app and preexisting code.

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Code reviewing and learning. Reviewing of React and Firebase material online.

●     What is planned to be done until the next scrum meeting?

Keep learning until I get an actual feature to start working on.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Kept getting familiar with the existing app.

●     What is planned to be done until the next scrum meeting?

Continue looking at the app and preexisting code.

●     What are the hurdles?

None

Hyman, Melike:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 09/17/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 08PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

IMPORTANT

- 09/18/20 1:00 PM

  - Meeting with Eduardo for continued application review.

- User Stories

  - Continue working on your stories (Stories 1 and 2 from the Ceremony).

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Ran the code while editing the components. Also, learned new information on JavaScript Extended.

●     What is planned to be done until the next scrum meeting?

Properly prepare my environment for tomorrow’s meeting with Eduardo.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued to review the application and try to understand what is going on in the code.

●     What is planned to be done until the next scrum meeting?

Try to generate questions for Eduardo for tomorrow's meeting

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Installed all necessary tools to get project running (Expo/Firebase)

●     What is planned to be done until the next scrum meeting?

Learn more about how Firebase works and how to work with it, make sure environment is properly set up for technical meeting with Eduardo tomorrow

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looked over the code for the application to better understand the inner workings.

●     What is planned to be done until the next scrum meeting?

Continue looking over the code in preparation for tomorrow's technical meeting.

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looked over the code for the application to better understand the inner workings.

●     What is planned to be done until the next scrum meeting?

Continue looking over the code in preparation for tomorrow's technical meeting.

●     What are the hurdles?

None.

Jessica Gonzalez:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued reviewing the app code and testing my work environment.

●     What is planned to be done until the next scrum meeting?

I’ll keep learning React and completing user stories 1 and 2.

●     What are the hurdles?

None

Hernandez, Yonal:

- How many hours did I work since the last meeting?

  - 2.

- What was done since the last scrum meeting?

  - Continued looking at the existing code in the app.

- What is planned to be done until the next scrum meeting?

  - Prepare for tomorrow’s meeting.

- What are the hurdles?

  - None.

Hyman, Meleik:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- Set up and understanding of code

- What is planned to be done until the next scrum meeting?

- S

- What are the hurdles?

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 9/18/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Please fill out your respective section before the meeting begins today so we can start the technical portion as soon as possible.

Any general question or concerns

IMPORTANT

- 09/18/20 1:00 PM

  - Meeting with Eduardo for continued application review.

- User Stories

  - Continue working on your stories (Stories 1 and 2 from the Ceremony).

- Grooming Backlog Meeting

  - Will communicate with PO to find a time either Friday or Monday that works best for her to attend.

  - Will ask the PO if she can attend a short backlog meeting on Monday.

Keep up React related studies for your hours as always.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

FIxed bugs that prevented me from compiling the application any further.

●     What is planned to be done until the next scrum meeting?

Work on any suggestions Eduardo has for work on the project.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Double check that everything was running smoothly, and continue to look at the code.

●     What is planned to be done until the next scrum meeting?

Depending on how the meeting with Eduardo goes, I will know what to do next.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished setting up local dev environment, continued to review code for technical meeting with Eduardo

●     What is planned to be done until the next scrum meeting?

Look through code and app for places and features we can add or improve on, work on any features provided by Eduardo in today’s meeting

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished setting up local dev environment, continued to review code for technical meeting with Eduardo

●     What is planned to be done until the next scrum meeting?

Look through code and app for places and features we can add or improve on, work on any features provided by Eduardo in today’s meeting

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued looking at the code in anticipation of today’s technical meeting.

●     What is planned to be done until the next scrum meeting?

Either begin implementing small features given by the lead developer, or look for errors or places of improvement in the code.

●     What are the hurdles?

None

Jessica Gonzalez:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Run the app on Android device emulator

Run the app on Expo

●     What is planned to be done until the next scrum meeting?

Work on any new feature

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued learning React and reviewing the App code.

●     What is planned to be done until the next scrum meeting?

Get familiarized with the App

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Completed all steps in the last recording, the app is now working on my PC with no issues.

●     What is planned to be done until the next scrum meeting?

Work on new tasks to improve the app.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 09/21/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:05 PM

End time: 1:10 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 09/25/20 at 1 PM:

  - Meeting with Eduardo for a technical explanation and user stories brainstorming. Also possible Sprint 3 Ceremony with PO. Will discuss.

- NEW USER STORIES:

  - Please view the backlog for the addition of a new story that must be completed by all by Friday.

  - 2 ADDITIONAL STORIES HAVE BEEN ADDED. SEE BACKLOG FOR DETAILS! WILL DISCUSS MORE IN TOMORROW’S STANDUP.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on a separate app to better understand how firebase works with react applications.

●     What is planned to be done until the next scrum meeting?

Work on password creation checker based on the model Eduardo gave us.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Eduardo gave us a task to make a password verification code snippet for the project, and said he would choose the best one to add to the app.

●     What is planned to be done until the next scrum meeting?

Continue to work on learning how App.js controls interaction of the app, and prepare to develop first react code for meeting on friday.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed installing all dependencies needed for the project, started looking more deeply on how to use states and props in React

●     What is planned to be done until the next scrum meeting?

Begin working on creating “Password Strength” feature for the app

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed installing all dependencies needed for the project, started looking more deeply on how to use states and props in React

●     What is planned to be done until the next scrum meeting?

Continue work on the newest user story.

●     What are the hurdles？

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began looking at code to accomplish newest User Story.

●     What is planned to be done until the next scrum meeting?

Continue work on the newest user story.

●     What are the hurdles?

None.

Gonzalez, Jessica::

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked in a new feature for login

●     What is planned to be done until the next scrum meeting?

Finish with the new feature for login

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I fixed an error I was having due to my Xcode not working correctly. I reinstalled Xcode and now I can run the simulator. I also continued the reading and learning of React for my hours.

●     What is planned to be done until the next scrum meeting?

I plan to start the user story presented by Eduardo on the password strength tester for the app.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Now I can run the app on my Android Studio Simulator.

Continued looking at existing code in React.

●     What is planned to be done until the next scrum meeting?

Start working on a user story.

Peer programming.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 09/22/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez. Meleik Hyman.

Start time: 1:00 PM

End time: 1: 09 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 09/25/20 at 1 PM:

  - Meeting with the PO for the Sprint 3 Ceremony and afterwards with Eduardo for a technical explanation and user stories brainstorming.

- NEW USER STORIES:

  - Please view the backlog for the addition of a new story given by Eduardo that must be worked on and completed by Friday.

  - Also view the newest story addition given by the PO. There’s currently no claim on this story, so if you would like to work on it, please say so.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on the password checker component.

●     What is planned to be done until the next scrum meeting?

Continued to work on the password verifier.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to work on password verification task due Friday

●     What is planned to be done until the next scrum meeting?

Get a basic version of this working

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began working on Password strength feature, experimenting and learning how states work

●     What is planned to be done until the next scrum meeting?

Continue working on feature and try to have something working for tomorrow

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began work on the Security story.

●     What is planned to be done until the next scrum meeting?

Continue work on the current story.

●     What are the hurdles?

None.

Gonzalez, Jessica::

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continue to work in the new feature for login

●     What is planned to be done until the next scrum meeting?

Continue to work in the new feature for login

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I started the story of password strength verification of the app.

●     What is planned to be done until the next scrum meeting?

I plan to continue working on the password strength verification story and have it completed by Friday.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued getting familiar with existing code.

●     What is planned to be done until the next scrum meeting?

Start working on the first user story.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued getting familiar with existing code.

●     What is planned to be done until the next scrum meeting?

Work on displaying logo or password strength

●     What are the hurdles?

None

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 09/23/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez. Hyman, Meleik.

Start time: 1:00 PM

End time: 1: 04 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 09/25/20 at 1 PM:

  - Meeting with the PO for the Sprint 3 Ceremony and afterwards with Eduardo for a technical explanation and user stories brainstorming.

- User Stories:

  - Continue working on the password security user story as it is the most important one due by Friday.

  - If time allows, view other user stories and begin work on them as well.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued to work on the password checker and observed some of its features.

●     What is planned to be done until the next scrum meeting?

Continue working on the password checker.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to look at the code and try different methods of implementing the task

●     What is planned to be done until the next scrum meeting?

Get the password checker working

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working on Password strength feature, reviewed React tutorial to find most efficient way to implement the feature

●     What is planned to be done until the next scrum meeting?

Keep working on the password feature

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working on Password strength feature, reviewed React tutorial to find most efficient way to implement the feature

●     What is planned to be done until the next scrum meeting?

Keep working on the password feature

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Tried understanding where the data for the images of each clinic were located at and how they were retrieved. Going to ask Eduardo for further assistance on Friday, but will continue work on the primary story until then.

●     What is planned to be done until the next scrum meeting?

Continue work on primary story.

●     What are the hurdles?

Difficulty understanding where data is retrieved from.

Gonzalez, Jessica::

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Watching a tutorial in Youtube to create a small react app

●     What is planned to be done until the next scrum meeting?

Continue with the login task

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on the password tester feature and almost completed it.

●     What is planned to be done until the next scrum meeting?

Look for new features that could be implemented and make suggestions at next Friday's meeting.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working on the 1st user story.

●     What is planned to be done until the next scrum meeting?

Try to get the password security user story done.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

review code

●     What is planned to be done until the next scrum meeting?

Work on features and review code

●     What are the hurdles?

none

Daily Scrum Meeting Minutes: Keeping Moms and Infants Healthy Team

# 09/24/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez, Hyman, Meleik.

Start time: 1:20 PM

End time: 1: 30 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 09/25/20 at 1 PM:

  - Meeting with the PO for the Sprint 3 Ceremony and afterwards with Eduardo for a technical explanation and user stories brainstorming.

- User Stories:

  - Continue working on the password security user story as it is the most important one due by Friday.

  - If time allows, view other user stories and begin work on them as well.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Completed the password verification feature.

●     What is planned to be done until the next scrum meeting?

Test the feature for any bugs compiled with it.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to develop the password strength feature

●     What is planned to be done until the next scrum meeting?

Have it finished for the meeting with Eduardo tomorrow

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued work on the password strength feature

●     What is planned to be done until the next scrum meeting?

Have a completed password strength feature working with the app for tomorrow’s meeting with Eduardo

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued work on the password strength feature

●     What is planned to be done until the next scrum meeting?

Have a completed password strength feature working with the app for tomorrow’s meeting with Eduardo

●     What are the hurdles?

No

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Created a working password strengthener prototype.

●     What is planned to be done until the next scrum meeting?

Integrate the prototype into the application.

●     What are the hurdles?

None.

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working on the password security story.

●     What is planned to be done until the next scrum meeting?

Get the password security completed.

●     What are the hurdles?

No hurdles.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working on the password strength feature and review of React materials.

●     What is planned to be done until the next scrum meeting?

Push my working code into my github branch.

●     What are the hurdles?

No hurdles.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Started playing with the code to the password security requirements for the user story.

●     What is planned to be done until the next scrum meeting?

Get the user story done before tomorrow’s meeting.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

started fea

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 09/25/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- Sprint 3 Ceremony and Technical Meeting today!

  - Fill out your respective sections below and be ready to submit at 1PM so we can jump right into the PO meeting with no worries.

Acosta, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed the basic requirements of the password verifier.

●     What is planned to be done until the next scrum meeting?

Have a technical meeting with Eduardo and plan new stories for sprint 3.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Sort of got the password verification working

●     What is planned to be done until the next scrum meeting?

Get feedback from Eduardo to get it fully functional

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working on password complexity feature, ran into problems with git branching

●     What is planned to be done until the next scrum meeting?

Technical meeting with Eduardo to figure out more features to work on, keep familiarizing myself with how to work with states in React/React Native

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Was able to get the feature working correctly as a standalone.

●     What is planned to be done until the next scrum meeting?

Refine the feature to work with the application.

●     What are the hurdles?

Currently facing issues integrating the feature into the main application which I hope to resolve soon.

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

I finished a simple react application

●     What is planned to be done until the next scrum meeting?

Sprint planning

●     What are the hurdles?

Android emulator does not reflect my changes immediately

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I finished the password tester feature and pushed it to github

●     What is planned to be done until the next scrum meeting?

I plan to keep uploading my ideas into my git repository

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working on the password issue, almost completed.

●     What is planned to be done until the next scrum meeting?

Meeting with the PO and Eduardo.

Start working on  new stories for sprint 3.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 09/28/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 22 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/02/2020 at 1 PM

  - Backlog Meeting with the PO and Technical Portion with Eduardo.

- Discussion of Group Meeting times

  - See poll for information.

- Eduardo’s/PO assigned stories

  - We need to begin assigning stories. The following stories need assignment:

    - Senior Project Team:

    - Adding resource to the app

      - JSLint #118

      - Begin Android testing #119

    - Capstone II Team:

      - Upgrade to Expo SDK 39 #117

      - Logo for Clinics.

    - Lawrence:

      - Missing Translations in Creole #120

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Made the password verification more succinct.

●     What is planned to be done until the next scrum meeting?

Work on one of the issues Eduardo mentioned which was to upgrade expo ios.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fix the password strength feature, work on improving my knowledge on React Hooks.

●     What is planned to be done until the next scrum meeting?

Work on the issues that Eduardo has created on GitHub. Hopefully start working with another group member on a feature.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Figured out permission issue with Git repo, worked some more on understanding how to use states in React Native

●     What is planned to be done until the next scrum meeting?

Address issues introduced by Eduardo on Github

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fix the password strength feature, work on improving my knowledge on React

●     What is planned to be done until the next scrum meeting?

Work on the issues that Eduardo changed to the github.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished up work on the Password Security feature.

●     What is planned to be done until the next scrum meeting?

Begin work on future features.

●     What are the hurdles?

None.

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Sprint review

Sprint retrospective

●     What is planned to be done until the next scrum meeting?

Pick up a task from the backlog.

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I fixed issues on two of my json files so I can push without errors in the future.

●     What is planned to be done until the next scrum meeting?

I plan to complete all issues posted on gitHub.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Sprint retrospective and Sprint Review.

●     What is planned to be done until the next scrum meeting?

Pick up a task from the backlog.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

Learning more about react and password verification/strength

●     What is planned to be done until the next scrum meeting?

Pick next task need for app

●     What are the hurdles?

Computer issues

# 09/29/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 11 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/02/2020 at 1 PM

  - Backlog Meeting with the PO and Technical Portion with Eduardo.

- Current Stories:

    - Adding resource to the app

      - JSLint #118

        - David, Rolando, Hongru

      - Begin Android testing #119

        - Leo, Lawrence

    - Capstone II Team:

      - Upgrade to Expo SDK 39 #117

      - Logo for Clinics.

    - Lawrence and Meleik:

      - Missing Translations in Creole #120

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Upgraded to Expo SDK 39.

●     What is planned to be done until the next scrum meeting?

Run the iOS build on Expo to see if anything breaks in the code.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Roland on issue 118 to add a JSLint script to be able to execute the command in the cmd line to clean the code.

●     What is planned to be done until the next scrum meeting?

Continue to work on the issue, and try to get a script working.

●     What are the hurdles?

Had a rare issue with my IOS simulator that I was able to resolve after an hour or so of debugging.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started testing app on Android to find any issues, discussed some graphical glitches and lag on sign up swipe with Leo

●     What is planned to be done until the next scrum meeting?

Continue testing app on Android, compile list of phrases that need to be translated to Creole and send to Eduardo

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started testing app on ios to find any issues, discussed some graphical glitches and lag on sign up swipe with Leo

●     What is planned to be done until the next scrum meeting?

Run the iOS build on Expo to see if anything breaks in the code.

●     What are the hurdles?

no

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Ran tests on my phone to check any issues on Android with the application.

●     What is planned to be done until the next scrum meeting?

Run numerous tests on other devices through the emulator.

●     What are the hurdles?

None.

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started working on the user story -Logo for clinics-

●     What is planned to be done until the next scrum meeting?

Get logos for clinics

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Learned about jslint and how it works to complete issue #118

●     What is planned to be done until the next scrum meeting?

Complete issue #118 with David

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Started working on Logo for clinics user story.

●     What is planned to be done until the next scrum meeting?

Continued working on the Logo for clinics user story.

Upgrade to Expo SDK 39.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

Working on new setup and password code

●     What is planned to be done until the next scrum meeting?

Missing Translations in Creole

●     What are the hurdles?

None

# 09/30/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez, Nicholas Gomez

Start time: 1:00 PM

End time: 1: 11 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/02/2020 at 1 PM

  - Backlog Meeting with the PO and Technical Portion with Eduardo.

- Current Stories:

    - Adding resource to the app

      - JSLint #118

        - David, Rolando, Hongru

      - Begin Android testing #119

        - Leo, Lawrence

    - Capstone II Team:

      - Upgrade to Expo SDK 39 #117

      - Logo for Clinics

    - Lawrence and Meleik:

      - Missing Translations in Creole #120

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Ran the iOS build of the application with expo updated.

●     What is planned to be done until the next scrum meeting?

Run the application again to see if any other untested components break.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Got a JSLint command working, but there were errors due to us not being able to specify which version of javascript we are using in the config file. Met with Eduardo and decided that using ESLint would be a better option.

●     What is planned to be done until the next scrum meeting?

Meet with Rolando and Hongru to see if we can get something working.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Found several more issues with

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Got a JSLint command working, but there were errors due to us not being able to specify which version of javascript we are using in the config file. Met with Eduardo and decided that using ESLint would be a better option.

●     What is planned to be done until the next scrum meeting?

meet with Rolando and David to see if we can get something working.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempted to build an APK of the Android version of the application.

●     What is planned to be done until the next scrum meeting?

Continue work on Android related tasks, and add resource to the application.

●     What are the hurdles?

While successful, I was unable to build an APK using a previously given certificate. Will try to resolve until next time.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Getting logos of each clinic

●     What is planned to be done until the next scrum meeting?

Keep working in logo for clinics

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Installed ESLint and created the config file.

●     What is planned to be done until the next scrum meeting?

Meet with David and Hongru to get this issue resolved.

●     What are the hurdles?

None

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working on the logo for the clinics.

Looked into the firebase to see where are going to be stored the new logos.

●     What is planned to be done until the next scrum meeting?

Defined if logos are going to be dynamic or hard code in the database.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/01/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 20 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/02/2020 at 1 PM

  - Backlog Meeting with the PO and Technical Portion with Eduardo.

- Current Stories:

    - Adding resource to the app

    - Add Missing Clinic #122 & Female Condom Do Dont's Cleanup #124

      - Leo

    - JSLint #118 & ESLint the entire directory #127 (After #118)

        - David, Rolando, Hongru

    - Capstone II Team:

      - Logo for Clinics

      - Remove Clinics.json #125

      - Rename "Setting" to "Settings" #121

    - Lawrence, Meleik, Nicholas:

      - Delete Portugese and Chinese Language Files #123

      - Move all STD translations to the main translation files. #126

- Completed Stories:

  - Capstone II Team:

    - Upgrade to Expo SDK 39 #117

  - Begin Android testing #119

    - Leo, Lawrence

      - Send Word document to Eduardo with issues.

- On-hold:

  - Lawrence and Meleik:

    - Missing Translations in Creole #120

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Ran the iOS build to see if there were any bugs to be found.

●     What is planned to be done until the next scrum meeting?

Build the IPA file and upload it to TestFlight.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Rolando and Hongru on the ESLint command. Was able to get it working and I pushed my config file and created a pull request for Eduardo to review.

●     What is planned to be done until the next scrum meeting?

Start working on a new issue. If Eduardo wants any changes to the ESLint command, also work on that.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began compiling list of missing translations for Creole but was notified to put on standby, started to look at what would need to be changed for Issue #126

●     What is planned to be done until the next scrum meeting?

Work on Issue #126 moving STD translations to main translation files and updating function calls for translations

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Got a JSLint command working, but there were errors due to us not being able to specify which version of javascript we are using in the config file. Met with Eduardo and decided that using ESLint would be a better option.

●     What is planned to be done until the next scrum meeting?

meet with Rolando and David to see if we can get something working.

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Tried different virtual devices to run the application looking for errors.

●     What is planned to be done until the next scrum meeting?

Begin new issues as the Android issue seems to be complete.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

Gone over some of the JS tutorial.

●     What is planned to be done until the next scrum meeting?

Start working on the React tutorial as well as continuing to get familiar with JS.

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Yonal Hernandez on the logo for the clinics user story.

●     What is planned to be done until the next scrum meeting?

Continue working on logo for clinics

●     What are the hurdles?

My android virtual device is not working well

Unable to change logos one by one

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued trying to configure ESLint to work as required.

●     What is planned to be done until the next scrum meeting?

Keep working on the ESLint issue after Eduardo feedback

●     What are the hurdles?

none

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Continued working on the logo for the clinics user story.

Saved logos for every clinic on database and local machine.

I was able to change the logos but unable to change one by one.

●     What is planned to be done until the next scrum meeting?

Continue working on the logo story point.

Add a “logoImage” field in the JSON body of every resource to de-reference it while creating clinics.

●     What are the hurdles?

Need to figure out how to pass images in a Json format (convert to binary).

Hyman, Meleik:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

Looking for translation issues in the application

●     What is planned to be done until the next scrum meeting?

Continue work and report findings

●     What are the hurdles?

None

# 10/02/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/02/2020 at 1 PM

  - Backlog Meeting with the PO and Technical Portion with Eduardo.

- Current Stories:

    - Add Missing Clinic #122 & Female Condom Do Dont's Cleanup #124

      - Leo

    - JSLint #118 & ESLint the entire directory #127 (After #118)

        - David, Rolando, Hongru

    - Capstone II Team:

      - Logo for Clinics

      - Remove Clinics.json #125

      - Rename "Setting" to "Settings" #121

    - Lawrence, Meleik, Nicholas:

      - Delete Portugese and Chinese Language Files #123

      - Move all STD translations to the main translation files. #126

- Completed Stories:

  - Capstone II Team:

    - Upgrade to Expo SDK 39 #117

  - Begin Android testing #119

    - Leo, Lawrence

      - Send Word document to Eduardo with issues.

- On-hold:

  - Lawrence and Meleik:

    - Missing Translations in Creole #120

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Attempted to build the ipa file from “expo build:ios”.

●     What is planned to be done until the next scrum meeting?

Rename “Setting” to “Settings” in the project.

●     What are the hurdles?

I did not have an Apple Developer account, so I could not build the ipa file.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Met with Hongru and Rolando to discuss how to implement a linter that can automatically fix the lines which are longer than 80 instead of just throwing an error. We decided that the ESLint plugin prettier would be best, and started working on implementing it.

●     What is planned to be done until the next scrum meeting?

Try to get ESLint prettier working.

●     What are the hurdles?

Found out that ESLint by itself cannot reformat lines of code which are > the max length specified.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

Made changes to the translation files but after merging develop into my branch I couldn’t build correctly anymore

●     What is planned to be done until the next scrum meeting?

Figure out the problem with why I can’t view and test the app anymore, finish issue #126

●     What are the hurdles?

Failing to compile when I try to run the app, “Module not found: Can’t resolve ‘app/Components/ForgotPasswordPage”

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Start working on a new issue. If Eduardo wants any changes to the ESLint command, also work on that.

●     What is planned to be done until the next scrum meeting?

Try to get ESLint prettier working.

●     What are the hurdles?

Found out that ESLint by itself cannot reformat lines of code which are > the max length specified.

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Added to requested clinics to the database, and began looking at the Female Condom files to brainstorm ideas on how to approach the problem.

●     What is planned to be done until the next scrum meeting?

Continue looking at the Female Condom… story and come up with a practical solution.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Set up the environment for React, got familiar with the file system of the app.

●     What is planned to be done until the next scrum meeting?

Take care of issue 123.

●     What are the hurdles?

Currently have issues actually getting the app running.

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continue working on issue #118 and #127 with David and Hongru. I configured ESLint rules and integrated prettierrc to fix formatting.

●     What is planned to be done until the next scrum meeting?

I plan to keep working on perfecting the ESLint to work as expected and commit before next meeting

●     What are the hurdles?

ESLint shows errors but I cannot get it to fix them with eslint -- fix . . No much material on how to use ESLint and other linters.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continue working on the Logo for clinics.

Remove Clinics.json file a start testing to check behavior of the app.

●     What is planned to be done until the next scrum meeting?

Complete testing on the removal of the Clinics.Json file

Rename Setting -> Settings user strory.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/05/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 20 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/09/2020 at 1 PM

  - Sprint 4 Ceremony Meeting with the PO and Technical Portion with Eduardo.

- Current Stories:

    - Female Condom Do Dont's Cleanup #124 & CSS Property causes "Swipe Up To Sign Up" to move with keyboard. #132

      - Leo

    - JSLint #118 & ESLint the entire directory #127 (After #118)

        - David, Rolando, Hongru

  - Validation of phone number and DOB in Settings #131

      - David Antunez

    - Capstone II Team:

      - Logo for Clinics

      - Remove Clinics.json #125

      - Rename "Setting" to "Settings" #121

    - Meleik, Nicholas:

      - Missing Translations in Creole #120

    - Filling out text input throughout the Sign-Up process blocks certain fields #133

      - Lawrence Chik

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Renamed Setting to Settings in the Setting component

●     What is planned to be done until the next scrum meeting?

See if Setting needs to be changed to Settings in any other component.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Created a new pull request to correct a mistake I made in the previous eslint config file to allow eslint to run on google standard.

●     What is planned to be done until the next scrum meeting?

Continue to work on new assigned issues, since issues #118 and #127 should be done.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed combining STD translations and standard translations pages, updated translation function calls, removed Chinese and Portuguese translations

●     What is planned to be done until the next scrum meeting?

Send Eduardo the list of remaining phrases that need to be translated into Creole

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Worked with issues 127,118 and 130.

●     What is planned to be done until the next scrum meeting?

I will work with david and Rolando to solve the problems

●     What are the hurdles?

No

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on merging the Female Condom files together, and was able to successfully do so.

●     What is planned to be done until the next scrum meeting?

Clean up the singular file I have now and debug any issues that might have been noted.

●     What are the hurdles?

None thankfully.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Logos for the clinics

●     What is planned to be done until the next scrum meeting?

Logos for the clinics

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I worked on issue #118 #127 and #130 and try to pull all my changes into github

●     What is planned to be done until the next scrum meeting?

I’ll work with David and Hongru to update the Eslint feature.

●     What are the hurdles?

Integrating code into github.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working in the logo for clinics.

●     What is planned to be done until the next scrum meeting?

.     Remove clinics.json file.

Change Setting for Settings.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

3

●     What was done since the last meeting?

Continue to work on new assigned issues,Delete Portugese and Chinese Language Files #123

●     What is planned to be done until the next scrum meeting?

Continue to work on new assigned issues,Move all STD translations to the main translation files. #126

●     What are the hurdles?

none

# 10/06/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:10 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/09/2020 at 1 PM

  - Sprint 4 Ceremony Meeting with the PO and Technical Portion with Eduardo.

- Current Stories:

    - Female Condom Do Dont's Cleanup #124 & CSS Property causes "Swipe Up To Sign Up" to move with keyboard. #132

      - Leo

    - JSLint #118 & ESLint the entire directory #127 (After #118)

        - David, Rolando, Hongru

- Validation of phone number and DOB in Settings #131

      - David Antunez

    - Capstone II Team:

      - Logo for Clinics

    - Meleik, Nicholas:

      - Missing Translations in Creole #120

- Filling out text input throughout the Sign-Up process blocks certain fields #133

      - Lawrence Chik

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Renamed setting to settings in the english translation for task 121.

●     What is planned to be done until the next scrum meeting?

Run the app to see what the settings screen says.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Rolando and Hongru on ESLint issues. Pulled Rolando's code to test his working commands, and bundled his scripts, along with fixed the rules to make it run without errors.

●     What is planned to be done until the next scrum meeting?

If Rolando/Hongru confirm that the code is working, carry on to the next issue which is the setting verification.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Spent some time trying to find a fix for confetti cannon graphical glitch, issue put on hold since it is probably an issue with the library itself. Started looking at styling options for “Continue” button during sign up

●     What is planned to be done until the next scrum meeting?

Finish working on “Continue” button shifting up

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Rolando and Hongru on ESLint issues. Pulled Rolando's code to test his working commands, and bundled his scripts, along with fixed the rules to make it run without errors.

●     What is planned to be done until the next scrum meeting?

If Rolando/Hongru confirm that the code is working, carry on to the next issue which is the setting verification.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempted to resolve CSS property issue with the Sign-Up element.

●     What is planned to be done until the next scrum meeting?

Continue work on the CSS property and finalizing the Female Condom files

●     What are the hurdles?

Was unable to find a good solution for making the Sign-Up element stay put. WIll have to conduct more experimentation to figure it out.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on task #125

●     What is planned to be done until the next scrum meeting?

Logo for clinics

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I perfected Eslint and Prettier integration after working with David and Hongru and pushed all my changes so Eduardo can review.

●     What is planned to be done until the next scrum meeting?

I will ask Eduardo if he wants to integrate pre-commit hooks so we can automatically fix code before each commitment.

●     What are the hurdles?

Github commitments and merging to develop is not working smoothly for me. I’ll study the best practice on github collaboration.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Removed issue #125 from gitHub; marked as completed there.

Started pull request for later push but found some merge conflicts in there.

●     What is planned to be done until the next scrum meeting?

Complete my pull request to later push changes for task #

Continue working on the logo for clinics epic.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/07/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 11 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

●     10/09/2020 at 1 PM

○     Sprint 4 Ceremony Meeting with the PO and Technical Portion with Eduardo.

●     Current Stories:

| Stories | Assignees |
| --- | --- |
| Begin Android testing #119 | Lawrence, Leo |
| Missing Translations in Creole #120 | Meleik, Nicholas |
| Add logos to Clinics #129 | Capstone II Team |
| Validation of phone number and DOB in Settings # 131 | David Antunez |
| Filling out text input throughout the Sign-Up process blocks certain fields #133 | Lawrence Chik |
| Remove top label from Settings text box #140 | David Acosta |
| Replace Shelter icon with new one #141 | Jessica |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Revised that the settings screen said setting instead of setting.

●     What is planned to be done until the next scrum meeting?

Remove the top text labels in setting for issue #140.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Issues 118 and 127 have now been resolved, and main focus has shifted to new issues. Rolando discovered an issue when running the app on an IOS simulator, and I worked with him to determine that an easy fix is possible.

●     What is planned to be done until the next scrum meeting?

Start a new branch to fix the issue that Rolando discovered along with create an Issue on github to track progress.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Tried to fix issue #133 using the KeyboardAvoidingView component of React Native focusing on Contact Information page, got something working but it changes the layout of the page

●     What is planned to be done until the next scrum meeting?

Try the same changes to other pages of the Sign up process

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Issues 118 and 127 have now been resolved, and main focus has shifted to new issues. Rolando discovered an issue when running the app on an IOS simulator, and I worked with him to determine that an easy fix is possible.

●     What is planned to be done until the next scrum meeting?

Issues 118 and 127 have now been resolved, and main focus has shifted to new issues. Rolando discovered an issue when running the app on an IOS simulator, and I worked with him to determine that an easy fix is possible.

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

Finished up work on Issues #132 and #124. Was able to successfully fix both issues, however will open up a new issue in case anyone wants to tackle it. Opened up a Pull Request to integrate those solutions into the develop branch.

●     What is planned to be done until the next scrum meeting?

Issue #119 still needs an APK for the Android version. While low priority, I’ll work on setting up the APK at least until next scrum meeting. Otherwise, I’ll work on new stories as I’ve completed my current ones.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Logo for the clinics

●     What is planned to be done until the next scrum meeting?

Task #141

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed and closed all issues I had assigned. I also raised issue # 144 Fix Warning ->Animated: `useNativeDriver` was not specified. (explicitly set to `true` or `false`) after working with my teammates David and Hongru. I closed issue #144

●     What is planned to be done until the next scrum meeting?

I’ll ask Eduardo if he wants to add a pre-commit check with ESLint so every developer automatically checks code errors and formatting before committing into git.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed  #120

●     What is planned to be done until the next scrum meeting?

Currently on standby

●     What are the hurdles?

none

# 10/08/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 29 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/09/20 at 1 PM:

  - Sprint 4 Ceremony with the PO and technical portion with Eduardo right after.

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Begin Android testing #119 | Lawrence, Leo |
| Add logos to Clinics #129 | Capstone II Team |
| Validation of phone number and DOB in Settings # 131 | David Antunez |
| Filling out text input throughout the Sign-Up process blocks certain fields #133 | Lawrence Chik |
| Remove top label from Settings text box #140 | David Acosta |
| Change colors of Map pins #149 | Jessica |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Remove the top text labels locally on my machine.

●     What is planned to be done until the next scrum meeting?

Push changes to the develop branch on github to have the labels removed.

●     What are the hurdles?

None.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I provided some links and talked with Rolando about fixing issue #144. But now when I try creating a test account to be able to test code for the settings page I am getting errors. I spoke with Eduardo and I had a meeting with him and he told me to determine which commit caused error, and I believe it is the one that implemented the solution for issue #144.

●     What is planned to be done until the next scrum meeting?

Ask to see if anyone else can duplicate the issue I am having with IOS simulator in the latest Develop branch commit. Use a previous working commit to develop the settings issue.

●     What are the hurdles?

Some hurdles discussed above.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fixed an issue with a view blocking textboxes during signup process, checked in with Nicholas to make sure we got missing translations task done

●     What is planned to be done until the next scrum meeting?

See if there are any new issues to pick up

●     What are the hurdles?

Need feedback from Eduardo on how to proceed with the sign up continue button

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

talked with Rolando about fixing issue #144. But now when I try creating a test account to be able to test code for the settings page I am getting errors.

●     What is planned to be done until the next scrum meeting?

I plan to open an issue on pre-commit code checking, so I can push my changes. I’ll check Eduardo’s git best practice document so I can improve on that.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempted to build an APK off of Eduardo’s certificate with no success. Will pass it off to Eduardo.

●     What is planned to be done until the next scrum meeting?

Make sure my Pull Requests are conflict free so that Eduardo can merge them into the application.

●     What are the hurdles?

Develop branch of the application was corrupted, preventing any work to be done until it was resolved by Eduardo.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed task #141. New logo for shelter

●     What is planned to be done until the next scrum meeting?

Logo for clinics

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed issue #144 on the ios simulator warning  (useDriverNative being a required option). I also started working and almost finished the pre-commit formatting option. I will present it to Eduardo so we can automatically commit clean code to develop.

●     What is planned to be done until the next scrum meeting?

I plan to open an issue on pre-commit code checking, so I can push my changes. I’ll check Eduardo’s git best practice document so I can improve on that.

●     What are the hurdles?

No

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Pushed changes for for issue #121

Waited for confirmation from Eduardo.

●     What is planned to be done until the next scrum meeting?

Watch videos for GitHub commands.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

1

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/09/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 10 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- Today:

  - Sprint 4 Ceremony with the PO and technical portion with Eduardo right after. Be sure to fill out your sections as soon as possible and have it ready to be submitted at 1 PM. That way we focus on the Ceremony/PO instead of submitting the file.

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Begin Android testing #119 | Lawrence, Leo |
| Add logos to Clinics #129 | Capstone II Team |
| Validation of phone number and DOB in Settings # 131 | David Antunez |
| Filling out text input throughout the Sign-Up process blocks certain fields #133 | Lawrence Chik |
| Remove top label from Settings text box #140 | David Acosta |
| Change colors of Map pins #149 | Jessica |
| Warning: Can’t perform a React state update on an unmounted component #153 |  |
| Change the appointments icon to use this new image #155 | Lawrence Chik |
| Change STD Awareness icon change #156 |  |
| Change Protected Sex Icon #157 |  |
| Change filter and unfilter icons #158 |  |
| Fix onBack logic for Female Condom #160 | Leo |
| Automatically ESLint my code before commits #162 | Rolando Hernandez |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Pushed the change to SettingsScreen.jsx that would remove the top text label to a branch named settingsTopTextLabel for issue #140.

●     What is planned to be done until the next scrum meeting?

Work on issue #156 to change the STD Awareness logo on the learn screen.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on Issue #131 to validate to make sure any changes to a phone number or DOB is in the right format. Users are alerted and told to make sure they have the right formatting. Pushed my changes to the settingsValidation branch and created a new PR.

●     What is planned to be done until the next scrum meeting?

Start working on any new issues that aren't assigned. If not I can make improvements to the settings validation.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started making changes to other sign up pages to stop Continue button from moving up when keyboard is active. Reviewed Git document from Eduardo. Updated the appointments icon.

●     What is planned to be done until the next scrum meeting?

Confirm with Eduardo whether I should use KeyboardAvoidingView and finish Issue #133

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

checked the feature and add it to develop today. .

●     What is planned to be done until the next scrum meeting?

I plan to check the app state issue on the signup feature. I see that after entering an existent email address the app shows the alert but it doesn’t go to the initial signup state.

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Successfully resolved all conflicts and made Pull Requests for my features.

●     What is planned to be done until the next scrum meeting?

Work on the next feature, #160.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed the pre-commit code checking feature and I will add it to develop today.

●     What is planned to be done until the next scrum meeting?

I plan to check the app state issue on the signup feature. I see that after entering an existent email address the app shows the alert but it doesn’t go to the initial signup state.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Watched github videos.

●     What is planned to be done until the next scrum meeting?

Meeting with the PO and continue working in logo for clinics.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/12/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez, Meleik Hyman.

Start time: 1:15 PM

End time: 1: 39 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/16/20 at 1 PM:

  - Sprint 4 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Begin Android testing #119 | Lawrence, Leo |
| Add logos to Clinics #129 | Capstone II Team |
| Validation of phone number and DOB in Settings # 131 | David Antunez |
| Filling out text input throughout the Sign-Up process blocks certain fields #133 | Lawrence Chik |
| Remove top label from Settings text box #140 | David Acosta |
| Warning: Can’t perform a React state update on an unmounted component #153 | Leo |
| Change Protected Sex Icon #157 | Hongru |
| Change filter and unfilter icons #158 | Jessica |
| Fix onBack logic for Female Condom #160 (on-hold) | Leo |
| Switch let to const #164 | David Antunez |
| Service Filtering Changes #165 | Rolando |
| Signing-up Existing Email->Shows Alert but doesn't go to the Original Signup State #170 | Rolando |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Completed Task #156 and changed the STD Awareness Logo.

●     What is planned to be done until the next scrum meeting?

See if the new logo fits well on the screen by running the app.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Expanded a bit on the settings verification issue to make it check for a correct formatting for the infant information as well.

●     What is planned to be done until the next scrum meeting?

Over the weekend Eduardo reviewed my pull request, and requested that I make some changes to my code. I am planning on doing this by tomorrow as well as adding the infant information verification to the new PR as well. Start working on issue 164.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Held Retro and Review meetings, KeyboardAvoidingView fix cleared with Eduardo, updating code for remaining signup pages so they all have the same styling

●     What is planned to be done until the next scrum meeting?

Finish Issue #133, update icons

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

updating code for remaining signup page which all have same style

●     What is planned to be done until the next scrum meeting?

starting working on issue #157

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempted fixes on CSS on main screen as ToucheableHighlight should be kept.

●     What is planned to be done until the next scrum meeting?

Continue work on feature.

●     What are the hurdles?

Trouble maintaining the CSS element to stay still on Android versions.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Changed color for map pins

●     What is planned to be done until the next scrum meeting?

Work in task #158

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed reviewing the signup feature and detected that there is a bug showing up when you  try to login with an existing email. The system does not go to the initial signup state after the alert. I propose to create an issue on git to solve it.

●     What is planned to be done until the next scrum meeting?

I plan to look for a new feature to add to our application.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on conflicts that must be resolved to merge my YonalDevelopment branch to develop

●     What is planned to be done until the next scrum meeting?

Logo for clinics

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/13/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:08 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/16/20 at 1 PM:

  - Sprint 4 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Add logos to Clinics #129 | Capstone II Team |
| Validation of phone number and DOB in Settings # 131 | David Antunez |
| Filling out text input throughout the Sign-Up process blocks certain fields #133 | Lawrence Chik |
| Remove top label from Settings text box #140 | David Acosta |
| Warning: Can’t perform a React state update on an unmounted component #153 | Leo |
| Change Protected Sex Icon #157 | Hongru |
| Change filter and unfilter icons #158 | Jessica |
| Switch let to const #164 | David Antunez |
| Service Filtering Changes #165 | Rolando |
| Signing-up Existing Email->Shows Alert but doesn't go to the Original Signup State #170 | Rolando |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Verified the changes made for task #156.

●     What is planned to be done until the next scrum meeting?

Push the change to github and request Eduardo to merge the changes of the STD logo and the top ext labels in Settings to the develop branch.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Updated the settings verification code to check for infant dob validity, and made a new PR. Eduardo sent me some feedback to adjust the variable and function names to suit camel case.

●     What is planned to be done until the next scrum meeting?

Update my settings code and work on Issue #164.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Pushed Continue button changes to all signup pages. Ran into issues with ESLint precommit check

●     What is planned to be done until the next scrum meeting?

Figure out what the problem is with ESLint, see if anyone else needs help with their issues

●     What are the hurdles?

ESLint precommit

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

change the code and logo of learn

●     What is planned to be done until the next scrum meeting?

Push the change to github and request Eduardo to merge the changes of the logo and the top ext labels in Settings to the develop branch.

●     What are the hurdles

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fixed up an issue I had with the CSS Swipe-Up story and was able to get it working and merged into develop. Also began work on debugging the current warning with unmounted components.

●     What is planned to be done until the next scrum meeting?

Continue work on the unmounted component story.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Task #158

●     What is planned to be done until the next scrum meeting?

Create a pull request for task #158

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3.5

●     What was done since the last scrum meeting?

I worked on the issues assigned to me #165 and #170.

●     What is planned to be done until the next scrum meeting?

I plan to complete and close issue #165 and keep working on #170.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Resolved merging conflicts for issue #121

●     What is planned to be done until the next scrum meeting?

Add a path for every logo to the logo field in the database.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed #120

●     What is planned to be done until the next scrum meeting?

On hold

●     What are the hurdles?

none

# 10/14/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 14 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/16/20 at 1 PM:

  - Sprint 4 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Add logos to Clinics #129 | Capstone II Team |
| Remove top label from Settings text box #140 | David Acosta |
| Warning: Can’t perform a React state update on an unmounted component #153 | Leo |
| Change Protected Sex Icon #157 | Hongru |
| Service Filtering Changes #165 | Rolando |
| Signing-up Existing Email->Shows Alert but doesn't go to the Original Signup State #170 | Rolando |
| Female Condoms #70 | Lawrence |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Requested to eduardo to merge changes to fix issues 140 1nd 156 to develop

●     What is planned to be done until the next scrum meeting?

Close issue 156 as soon as the merge is complete.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Submitted PR for issue #131 and was approved by Eduardo. Created a new PR for issue #164.

●     What is planned to be done until the next scrum meeting?

Since I have finished all Issues assigned to me I will start working on a new issue that needs attention.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempting to fix the ESLint issue I had on my local development environment

●     What is planned to be done until the next scrum meeting?

Finish the fix and look at adding female condom translations

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

change the code and logo of learn

●     What is planned to be done until the next scrum meeting?

Push the change to github and request Eduardo to merge the changes of the logo and the top ext labels in Settings to the develop branch.

●     What are the hurdles

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued researching solutions to solve the warning. Was able to implement one solution to one of the test cases.

●     What is planned to be done until the next scrum meeting?

Expand the solutions to all the cases that the warning might appear in.

●     What are the hurdles?

Figuring out how to replicate the bug.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed task #158 change filter and unfilter icons

Created a pull request for clinic logos file

●     What is planned to be done until the next scrum meeting?

Logo for clinics

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I completed issue #165 and I contacted Eduardo to clarify some doubts before closing the issue.

●     What is planned to be done until the next scrum meeting?

I plan to complete issue #170 by tonight and get feedback from Eduardo before closing.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Closed issue#121 on GitHub.

Started adding content to the logo fields.

●     What is planned to be done until the next scrum meeting?

Continue working on the logo for clinics epic.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Closed  #120 on GItHub

●     What is planned to be done until the next scrum meeting?

On standby

●     What are the hurdles?

none

# 10/15/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 23 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/16/20 at 1 PM:

  - Sprint 4 Backlog and Q&A with Eduardo

  - Send out email to PO and Eduardo and all.

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Add logos to Clinics #129 | Capstone II Team |
| Remove top label from Settings text box #140 | David Acosta |
| Warning: Can’t perform a React state update on an unmounted component #153 | Leo |
| Signing-up Existing Email->Shows Alert but doesn't go to the Original Signup State #170 | Rolando |
| Female Condoms #70 (Finished, waiting for merge) | Lawrence |
| Warning: Functions are not valid as a React Child #175 | David Antunez, Rolando, Hongru |
| Screen Transition Overhaul #176 | Lawrence, Leo |
| Unify “Clinics” and Shelters into 1 #177 | Capstone II |
| In-app notifications for infants and appointments #178 | David Antunez, Rolando, Hongru |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Requested that the changes to the settings screen and the learn screen be merged to developed.

●     What is planned to be done until the next scrum meeting?

Start working on issue #177.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Double checked to make sure all of the issues I have been assigned to have been resolved. Starting to look into possible features to discuss with the PO.

●     What is planned to be done until the next scrum meeting?

Start working on new features, or develop some user story for a new feature that I can think of.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

ESLint issue fixed, female condom translations added

●     What is planned to be done until the next scrum meeting?

Begin researching solutions for new tasks assigned in meeting today

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I finished the issue of change picture of protect icon. Found an new issue of app of location allow. If I click not allow there is an error.

●     What is planned to be done until the next scrum meeting?

Trying to contact Eduardo to talk about this issue.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Implemented fixes to each useEffect() in the form of an Unmount/Mount component check which should resolve the issue.

●     What is planned to be done until the next scrum meeting?

Need to wait for Appointment/References to be fixed to finalize testing to make sure everything works. Will work on new feature until then.

●     What are the hurdles?

None besides Appointments/References no longer working.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Working in logo for clinics

●     What is planned to be done until the next scrum meeting?

Start working on task 177

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I completed issue #165 and created my pull request so it can be merged into develop.

●     What is planned to be done until the next scrum meeting?

I’m still working on on issue #170. I will conduct more test to find out how we can transition from an error message to an acceptable state.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Working in logo for clinics

●     What is planned to be done until the next scrum meeting?

Start working on task 177

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Supporting tickets wherever needed

●     What is planned to be done until the next scrum meeting?

Continue supporting

●     What are the hurdles?

none

# 10/16/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Any general question or concerns

- 10/16/20 at 1 PM:

  - Sprint 4 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

See yesterday's stand up. Continue working on current stories. Met with PO for backlog.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

To get started on task #177, I was checking how the main screen displays Clinics, Shelter, Learn and Resources.

●     What is planned to be done until the next scrum meeting?

See how to combine both shelters and clinics into 1 with Capstone II.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Was assigned Issues #175 and #178 with my Senior Project team members Rolando and Hongru. We started to work on it individually, and I noticed that the error isn’t happening on for Issue #175 on the actual downloaded test flight app that I have.

●     What is planned to be done until the next scrum meeting?

Test to see if I can reproduce the error on my end in a simulator. Meet with group members or chat via teams to collaborate on app notifications.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started familiarizing and fiddling with React Native navigation to prepare for the screen transition overhauls

●     What is planned to be done until the next scrum meeting?

Continue learning React Navigation, start working on changes to screens, try to get some transitions for signup working.

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Was assigned Issues #175 and #178 with my Senior Project team members Rolando and David. We started to work on it individually, and I noticed that the error isn’t happening on for Issue #175 on the actual downloaded test flight app that I have.

●     What is planned to be done until the next scrum meeting?

Trying to contact with my team members to talk about the issues#175 and #178

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began learning and implementing the transition overhaul.

●     What is planned to be done until the next scrum meeting?

Continue work on the transitions

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Working on task #177

●     What is planned to be done until the next scrum meeting?

Continue working on task #177

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I researched issue #170 and I’m still waiting for Eduardo to figure out if this is a big thing that needs to be resolved or if it can be closed, so I can start working on something else.

●     What is planned to be done until the next scrum meeting?

I plan to start working on the new issues assigned.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Working on task 177 with Capstone II team

●     What is planned to be done until the next scrum meeting?

Continue working on task 177

●     What are the hurdles?

none

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/19/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:20 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/23/20 at 1 PM:

  - Sprint 5 Ceremony and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

| Stories | Assignees |
| --- | --- |
| Add logos to Clinics #129 | Capstone II Team |
| Remove top label from Settings text box #140 (waiting on pull request) | David Acosta |
| Warning: Can’t perform a React state update on an unmounted component #153 | Leo |
| Signing-up Existing Email->Shows Alert but doesn't go to the Original Signup State #170 | Rolando |
| Warning: Functions are not valid as a React Child #175 | David Antunez, Rolando, Hongru |
| Screen Transition Overhaul #176 | Lawrence, Leo |
| Unify “Clinics” and Shelters into 1 #177 | Capstone II |
| In-app notifications for infants and appointments #178 | David Antunez, Rolando, Hongru |
| Center DNA Image #182 | Leo |
| Swipe Up To Sign Up should be lowered #183 | Leo |
| Screens for “Apply to WIC” and “Apply to Medicaid” #184 | (On-hold) Lawrence. |
| Baby Immunization Register #185 | Rolando, Leo. |

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Found where the lower panel is located on the menu screen to change it for task #177.

●     What is planned to be done until the next scrum meeting?

Create a component that would encase the clinics button and the shelters button.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Hongru and Rolando to determine where the error for issue #175 is coming from.

●     What is planned to be done until the next scrum meeting?

Determine why you cannot create reminders on the IOS simulator.

●     What are the hurdles?

Locating where the error for issue #175 stems from.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started planning the structure of new screen transitions using React Native navigation

●     What is planned to be done until the next scrum meeting?

Begin implementing some of the pages for the sign up process using new navigation, might have to address positioning of swipe up for sign up before moving forward

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued work on linking screens.

●     What is planned to be done until the next scrum meeting?

Finish up the linking of all the screens on the app, at which point we’ll work on design of the transitions or any unexpected changes that occurred.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Logo for clinics

●     What is planned to be done until the next scrum meeting?

Start working on Unify “Clinics” and Shelters into 1 #177

●     What are the hurdles?

On task logo for clinics, how identify image for a specific clinic

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I reviewed issue #170 with Eduardo, and we are figuring out the best way to approach a solution. I proposed a new feature to the PO and the team leader to start working on this Sprint.

●     What is planned to be done until the next scrum meeting?

I plan to start working Today on the assigned issues #175 and #178 with my teammates David and Hongru and also start working on the Immunization Register

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working in the logo for the clinic's issue.

●     What is planned to be done until the next scrum meeting?

Continue working in the logo for the clinics issue.

Start working on Unify “Clinics” and Shelters into 1 #177

●     What are the hurdles?

Stuck when trying to identify specific logo by clinic.

Possible one to one meeting with Eduardo to go over this.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/20/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:09 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/23/20 at 1 PM:

  - Sprint 5 Ceremony and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Added new pull requests to merge previous changes made to the application. Also, added the button that would serve to list clinics and shelters.

●     What is planned to be done until the next scrum meeting?

Make the new button actually list selection buttons that lost clinics and shelters for task #177.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Still trying to troubleshoot why reminders are not being able to be created on IOS simulator. I am still waiting to hear back from Eduardo, he told me he would help our team look into it.

●     What is planned to be done until the next scrum meeting?

Hopefully be able to solve this issue once we hear back from Eduardo.

●     What are the hurdles?

Same hurdle as yesterday.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started trying to write code to navigate through sign up process, running into styling issues and how to pass props and navigation

●     What is planned to be done until the next scrum meeting?

Continue working on navigation and screen transitions

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Still trying to troubleshoot why reminders are not being able to be created on IOS simulator. I am still waiting to hear back from Eduardo, he told me he would help our team look into it.

●     What is planned to be done until the next scrum meeting?

Hopefully be able to solve this issue once we hear back from Eduardo.

●     What are the hurdles?

NONE

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempted more linking of screens, especially to link the Homepage after Logging in.

●     What is planned to be done until the next scrum meeting?

Continue working on linking together the screens.

●     What are the hurdles?

Having a lot issues with the Hooks from Signing-In interfering with the navigation between the screens. I am going to continue work on this to iron out the problems.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Working in the new button “Facilities”

●     What is planned to be done until the next scrum meeting?

Add facilities to translation doc

Work in Facilities.jsx

Meet with capstone II team

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I researched how to fix issue #170 and asked Eduardo. I’m implementing a precheck email function that would not let the user continue registration if the email is already in use. I also started some ideas on how to implement some kind of push notifications.

●     What is planned to be done until the next scrum meeting?

I plan to keep working on signup email precheck and start coding the push notifications feature.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/21/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:15 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/23/20 at 1 PM:

  - Sprint 5 Ceremony and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Resolved merge conflicts with changes to Settings and Learn.

●     What is planned to be done until the next scrum meeting?

Finish task #177 and work on Facilities.jsx with Capstone II.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Still working on determining why there is a warning/error when trying to create reminders on the IOS simulator. This is due to the fact that there is no specific file in the warning/error message, along with the fact that the warning/error is vague in the first place. Might switch onto another issue since I have not heard back from Eduardo.

●     What is planned to be done until the next scrum meeting?

Make progress on the issues assigned to my team, and hopefully hear back from Eduardo.

●     What are the hurdles?

Same hurdle as yesterday.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Got the transition from Login page to Let’s get started and sign up info page working. Began working on back button functionality.

●     What is planned to be done until the next scrum meeting?

Continue working on adding more pages to navigate to and finish on making sure back transitions work.

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

still working with that issue。

●     What is planned to be done until the next scrum meeting?

Talk with my teammates about the issue

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued experimenting with solutions to get from Login -> Homepage.

●     What is planned to be done until the next scrum meeting?

Continue attempting different solutions.

●     What are the hurdles?

A lot of trouble transitioning from Login -> Homepage mainly due to the way accounts sign-up, but I believe it still is possible.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed  homepage menu. Facilities button was added.

●     What is planned to be done until the next scrum meeting?

Meet with capstone II team to work on Facilities.jsx

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on issue #170 trying to validate the user's entered email before going on full user registration, so the app doesn’t hang on a bad sign up request. I’m having some issues with the firebase function I implemented.

●     What is planned to be done until the next scrum meeting?

I plan to finish this feature and start working on Notifications. I’ll contact other teammates to get a general idea on how to approach “Notifications”

●     What are the hurdles?

My firebase function to check existing users’ email address needs to be checked for errors.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working on Unify Clinics and Shelter.

Modify Homepage menu selection.

Unified Clinics and Shelters under Facilities.

●     What is planned to be done until the next scrum meeting?

Meet with Capstone II team to work on the new Facilities view.

Get Replace map loading spinning gif from user stories.

●     What are the hurdles?

none

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/22/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:15 PM

End time: 1:24 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/23/20 at 1 PM:

  - Sprint 5 Ceremony and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Added Facilities button to the lower panel of the Menu.

●     What is planned to be done until the next scrum meeting?

Replace the loading gif for the map for task #189.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Trying to figure out the issue with the reminders page. Still have not heard back from Eduardo. Am going to suggest to start working on a different Issue for the time being.

●     What is planned to be done until the next scrum meeting?

Start working on another issue, until I hear back from Eduardo regarding the current issue that I am assigned.

●     What are the hurdles?

Same hurdle as yesterday

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looked at how I can use the current SignUpYesorNo component in the new transition setup, may need to make separate pages for each Yes or No page

●     What is planned to be done until the next scrum meeting?

Continue working on the yes or no pages and onBack functionality

●     What are the hurdles?

Not sure if I’ll be able to get the transitions working correctly with the current SignUp components, may have to turn into separate pages

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Trying to figure out the issue with the reminders page. Still have not heard back from Eduardo. Am going to suggest to start working on a different Issue for the time being.

●     What is planned to be done until the next scrum meeting?

Starting working on another issue.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on getting the login screen transition to work. Was successful but some bugs came about it.

●     What is planned to be done until the next scrum meeting?

Now that I can transition from login -> homepage successfully, I’m going to continue linking other components together, and once done, I’l fix the login bug.

●     What are the hurdles?

Some bugs came about from the solution from getting login to transition to homepage, but it’s not detrimental, so I’ll put it off until the rest of the linking is complete.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on Facilities

●     What is planned to be done until the next scrum meeting?

Continue work on Facilities.jsx

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I’m still solving some issues with the firebase function I implemented to check if email exists in DB, previous user’s registration.

●     What is planned to be done until the next scrum meeting?

I will be working on the resolution of the issue explained above and the Notifications simultaneously. I’ll contact other teammates to get help on this.

●     What are the hurdles?

Same as last meeting

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Pushed changes for the spinning gif.

●     What is planned to be done until the next scrum meeting?

Wait for confirmation for pull request.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/23/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:24 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/30/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Sprint 4 Review/Retrospective and Sprint 5 Ceremony:

  - Discussed progress between the team and updates that we’re having in our respective features. More detailed explanation in their respective documents to be posted.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Selected a new gif for the map loading screen.

●     What is planned to be done until the next scrum meeting?

Change the size of the gif to make it fit in the map loading screen.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to try and locate the origin of the issue as yesterday. Have not heard back from Eduardo, and my team and I are still struggling to locate what causes this problem when creating reminders. Will talk to him in today's meeting.

●     What is planned to be done until the next scrum meeting?

Continue to see if we can figure out the source of this issue to start working on app notifications for reminders.

●     What are the hurdles?

Same as yesterday.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attempted to keep using SignUpYesorNo component in the new navigation but couldn’t get it working so started making separate pages for each Yes or No question.

●     What is planned to be done until the next scrum meeting?

Get page transitions through the entire signup process, try to make sure all information being provided is being recorded and fix styling.

●     What are the hurdles?

Make sure inputs are still being validated between screens

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to try and locate the origin of the issue as yesterday. Have not heard back from Eduardo, and my team and I are still struggling to locate what causes this problem when creating reminders. Will talk to him in today's meeting.

●     What is planned to be done until the next scrum meeting?

Continue to see if we can figure out the source of this issue to start working on app notifications for reminders.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Resolved merging conflicts between develop and screensOverhaul; resolved issues between commits to the branch; continued finding solutions for transitions between homepage and other screens.

●     What is planned to be done until the next scrum meeting?

Continue implementing transitions from homepage to other parts of the application.

●     What are the hurdles?

Attempting to create these transitions is proving to be a bit difficult in some areas but can be done.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Unify Clinics and Shelter

●     What is planned to be done until the next scrum meeting?

Work on file Facilities

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on the same issue as last time since I haven’t been able to get email verification to work so far. Therefore, issue #170 is still open.

●     What is planned to be done until the next scrum meeting?

I plan to keep working on the issue in order to close it and start working on Immunization and Notifications.

●     What are the hurdles?

Same as last time

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Uploaded new loading gif

●     What is planned to be done until the next scrum meeting?

Task #192

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Task 192

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

none

.

# 10/26/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 16 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/30/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Decreased the size of the loading gif for the map screen.

●     What is planned to be done until the next scrum meeting?

Create a pull request to merge the gif change to develop.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue to troubleshoot possible errors with the reminders.

●     What is planned to be done until the next scrum meeting?

Continue to try and figure out why there is an error when trying to make reminders.

●     What are the hurdles?

Same hurdle as before.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Back to trying to use the SignUpYesorNo component instead of making separate pages for yes or no questions, trying passing parameters to routes which seems to work

●     What is planned to be done until the next scrum meeting?

Meeting with Eduardo to discuss how to pass parameters for sign up. Work on storing user responses and link the rest of the pages for signup process

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Linked a large portion of the homepage to other aspects of the application.

●     What is planned to be done until the next scrum meeting?

Finish linking components that are remaining, and if finished early enough, begin debugging any issues that arose from the linking.

●     What are the hurdles?

None so far thankfully.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on Facilities.jsx

●     What is planned to be done until the next scrum meeting?

Create pull request for task #177 Unify “Clinics” and “Shelters” and review code with eduardo.

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4.5

●     What was done since the last scrum meeting?

I put the email validation issue on hold until Eduardo checks why it is not working properly. I moved to the next issue that would be the immunization register and started working on the main access button to the feature and the feature’s screens.

●     What is planned to be done until the next scrum meeting?

I plan to keep creating the immunization screens for our app.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Sprint review, Sprint retrospective.

Get up to date with the project.

●     What is planned to be done until the next scrum meeting?

Continue working on logo for clinics.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/27/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:15 PM

End time: 1: 23 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/30/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Requested a pull request for a small map loading gif. Also, I helped find the go back function on Hompage.jsx.

●     What is planned to be done until the next scrum meeting?

See if there are any improvements that could be made to the app.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Still working on figuring out what is happening with the reminders screen.

●     What is planned to be done until the next scrum meeting?

At this point the testing I am doing is just because I am waiting for a response from Eduardo.

●     What are the hurdles?

Same hurdle as before.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Met with Eduardo to discuss how to pass parameters in new navigation, continued researching options and learning how best to approach this

●     What is planned to be done until the next scrum meeting?

Try to figure out the best way to pass parameters while maintaining most of the logic used in the previous version of screen transitions

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

continuing to fix the errors of the code and work with david and rolando.

●     What is planned to be done until the next scrum meeting?

Contact with my group members.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Created the transition for STDs. Had to come up with a way to pass data with the new transition system, and it worked out.

●     What is planned to be done until the next scrum meeting?

Create the transition for FemaleCondom.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

Fixed merge conflict on branch createFacilities

●     What is planned to be done until the next scrum meeting?

Fix error with npm

●     What are the hurdles?

Getting issue when running npm install

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3.5

●     What was done since the last scrum meeting?

I worked on the completion of the resource’s access button to get to the Immunization screens and completed two of the feature’s screens.

●     What is planned to be done until the next scrum meeting?

I’ll complete the last screen for Immunizations, and I will start working on the firebase’s functions to fetch, add, delete, and update immunization in the DB.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Completed work of story# nfy shelters and clinics.

Pushed changes and staaa to fix conflicts.

●     What is planned to be done until the next scrum meeting?

Get conflicts resolved.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/28/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 19 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/30/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Looked to see if there were any issues that the updated application had.

●     What is planned to be done until the next scrum meeting?

Assist with the merging of issues.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Still working on the same issue, I believe it has something to do with the appointments page. Still waiting on Eduardo to respond.

●     What is planned to be done until the next scrum meeting?

Continue working on determining why reminders cannot be created. Test it on the new develop branch because the error might have gone away with other errors.

●     What are the hurdles?

Same hurdle as before

Chik, Lawrence:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Continued working on screen transitions and passing parameters correctly to utilize existing logic

●     What is planned to be done until the next scrum meeting?

Keep on working on screen transition issue

●     What are the hurdles?

Figuring out how to use existing logic to determine next screen to go to and record user responses

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I tried to figure out the  reminders how to create. Working on the same issue

●     What is planned to be done until the next scrum meeting?

Keeping coding firebase functions.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished up transitions and debugging currently.

●     What is planned to be done until the next scrum meeting?

Continue debugging or fixing design errors.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Added translation on facilities for Spanish and English.

Continued working on merging issues on branch facilities.

●     What is planned to be done until the next scrum meeting?

1-1 session with Eduardo to solve issues.

●     What are the hurdles?

None.

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3.5

●     What was done since the last scrum meeting?

I completed the second screen of Immunizations and started coding the addImmunization function in Firebase. I added the icons email and notification to the assets and integrated them on the respective screen.

●     What is planned to be done until the next scrum meeting?

I plan to add the third screen for Immunizations and keep coding firebase functions we need. I will also check the replay of Eduardo on issue about email verification when signing up #160

●     What are the hurdles?

No hurdles.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Continued working on merging issues

Contacted Eduardo for a 1-1 session.

●     What is planned to be done until the next scrum meeting?

Discuss issues about the ability to use logo for clinics.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue discussions about issues an application

●     What is planned to be done until the next scrum meeting?

Possible solutions

●     What are the hurdles?

None

# 10/29/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:10PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/30/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Fixed dependency issues with the package.json.

●     What is planned to be done until the next scrum meeting?

Meet with Captsone II to discuss how to dynamically add logos for clinics.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Not much progress made unfortunately, still stuck on logic for yes or no questions

●     What is planned to be done until the next scrum meeting?

Will try to move logic from current Signup file to SignUpYesorNo file and see if I can pass parameters this way

●     What are the hurdles?

Same as yesterday

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continuing figure issues with my team.

●     What is planned to be done until the next scrum meeting?

Trying to contact with my team.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Applied headers to screens that only needed it, and reintegrated the logout button into the header.

●     What is planned to be done until the next scrum meeting?

Debug the logout button in the header as it is currently not working as intended, and do more bug fixing.

●     What are the hurdles?

None

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Meet with eduardo and fixed some issue package.json was giving me with npm install.

Completed unification of Clinics and Shelters into Facilities. Changes have been merged with master.

●     What is planned to be done until the next scrum meeting?

Meet with Capstone II team and find a solution to add logos to each clinic

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Completed email verification before signing up issue #160 and it is already merged. Also completed the last screen for immunizations which is part of issue #185. I noticed all plus icons are having issues and reported to Eduardo.

●     What is planned to be done until the next scrum meeting?

I’ll start coding firebase functionality add, delete, and fetch for immunizations.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Coordinate meeting with Eduardo to go over dependency issues.

Fixed dependencies issues.

●     What is planned to be done until the next scrum meeting?

Capstone 2 meeting.

Determine next steps for logo for clinics epic.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 10/30/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:30 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 10/30/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Demonstrate:

  - Screens for Immunization

  - Facilities Screens

  - Transition Screens

  - Medicaid/WIC

Acosta, David:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue working on the reminders but before that there is still the issue of figuring out what is going on with the error when trying to create those reminders.

●     What is planned to be done until the next scrum meeting?

Since it seems as if this issue is going to be a long term solution, I am going to try and see if anyone else needs help with their issue. If not I’ll keep poking at it.

●     What are the hurdles?

Same hurdle as before

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Leo on screen transitions for the signup process pages, trying to figure out a way to pass setUserInfo to SignUpYesorNo pages

●     What is planned to be done until the next scrum meeting?

Continue working on signup transitions, same issue with setUserInfo

●     What are the hurdles?

Not sure how to pass and use setUserInfo on yes or no questions

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continue working on the reminders but before that there is still the issue of figuring out what is going on with the error when trying to create those reminders.

●     What is planned to be done until the next scrum meeting?

continuing working with my team

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Worked on a lot of UI design involving the screen headers throughout the application.

●     What is planned to be done until the next scrum meeting?

Continue working on UI design so it can be finalized by next week.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Meet with Capstone II team to discuss ideas about Logos for Clinics

●     What is planned to be done until the next scrum meeting?

Continue working on Logos for Clinics

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed immunization screens and coded firebase functions that will need to be tested. I’m checking the issue I have when trying to create a new Immunization.. I’m reviewing all plus icons which show the same error.

●     What is planned to be done until the next scrum meeting?

Test my add, fetch, and remove immunization functions.

●     What are the hurdles?

Issue with the plus button.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Very productive meeting with CapstoneII team to discuss possible ways to move forward with the logo for clinics.

Showcase to PO of latest improvements.

●     What is planned to be done until the next scrum meeting?

Continue working on logos for clinics issues.

Possible pick up new issue to change the logo color for clinics and shelters on map.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/02/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 10 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/06/20 at 1 PM:

  - Sprint 5 Review and Retrospective meeting and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Notes:

  - Bring up appointments/reference functionality.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Attempted to have the logos for the clinics be added dynamically from the firebase database.

●     What is planned to be done until the next scrum meeting?

See if i can pass image components with the http source of the logo clinics.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Eduardo fixed the issues causing the error to occur while trying to create a reminder on the simulator. So now I was able to begin the process of making notifications to the users to remind them about appointments.

●     What is planned to be done until the next scrum meeting?

Continue to work on this issue with my team.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Almost finished linking all signup pages

●     What is planned to be done until the next scrum meeting?

Work out some logic for pregnancy and infant pages, then figure out how to pass all the parameters to firebase

●     What are the hurdles?

The way we are tracking parameters to be passed to firebase may not work or be efficient, needs testing

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finally got the logout button in the header in Settings to work as intended. Cleaned up further UI elements in Homepage. Homepage transitions and styling are now complete.

●     What is planned to be done until the next scrum meeting?

Assist Lawrence with the SignUp transitions.

●     What are the hurdles?

I had a lot of issues with the logout button in Settings, but I was finally able to get it to work as intended by moving the formatting of the header from App.js to SettingsScreen by setting the options in Settings as opposed to App.js.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Meet with PO and Eduardo.

Logos for clinics

●     What is planned to be done until the next scrum meeting?

Logos for clinics

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I worked on the user story to send immunization records to the user’s email. I spent a lot of time trying to solve issue #175 which is affecting the ability to add new immunizations, as well as other features like add appointments or add references.

●     What is planned to be done until the next scrum meeting?

I plan to keep trying to solve issue #175 and if resolved, test all what I have done so far.

●     What are the hurdles?

Bug causing Issue #175 hard to find.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

We had the backlog meeting with PO and Eduardo

Worked on task “Logo for clinics”

●     What is planned to be done until the next scrum meeting?

Continue working on “Logos for Clinics”

●     What are the hurdles?

none

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/03/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 17 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/06/20 at 1 PM:

  - Sprint 5 Retrospective and Review and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Replaced clinicsLogo with an image containing the firebase source for the image.

●     What is planned to be done until the next scrum meeting?

Update my version of node and test the app.

●     What are the hurdles?

Having rendering issues, might be a problem with the version of node i have.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued trying to create the notifications for appointments

●     What is planned to be done until the next scrum meeting?

Try to make some progress on the issue of the notifications

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

Linked all sign up pages, tested logic for all yes or no pages to make sure they navigate to the correct next screen

●     What is planned to be done until the next scrum meeting?

Make sure the back button logic all works (MustLiveInMiami page), fix styling since we’re using new header, make sure parameters are passed through to firebase correctly

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued trying to create the notifications for appointments

●     What is planned to be done until the next scrum meeting?

Try to make some progress on the issue of the notifications

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looked over Homepage for any additional issues to resolve. Continued the unmountedComponent issue as appointments and references now work.

●     What is planned to be done until the next scrum meeting?

Continue working on unmountedComponents and any other issues.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Logo for clinics

●     What is planned to be done until the next scrum meeting?

Logo for clinics

●     What are the hurdles?

Trying to add logo for each clinic but I’m having issues to get the logo from firebase

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I completed a function to format vaccination output to be sent on the email body to the user and I’ll commit it today. I spent most of the time trying to get my appointments and reference features to work. I got them to work today.

●     What is planned to be done until the next scrum meeting?

I plan to fix bugs I have on add immunizations and keep testing it. Also, I’ll start working on the notifications panel.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working in Logo for Clinics.

●     What is planned to be done until the next scrum meeting?

Contact Eduardo for solutions.

Continue working in Logo for Clinics.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/04/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:12 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/06/20 at 1 PM:

  - Sprint 6 Ceremony/ Sprint 5 Retrospective/Review with PO and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Github branches:

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Proposed a fix to use firebase.storage to pull images stored on the bucket.

●     What is planned to be done until the next scrum meeting?

Edit Firebase.js and FindCare.jsx to dynamically add logo images to the clinics.

●     What are the hurdles?

Storage.reffromurl is giving me compilation errors.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued to work on the notifications, but it seems like we are going to need more help from Eduardo.

●     What is planned to be done until the next scrum meeting?

Contact Eduardo to see if he can advise on how to properly implement the notifications.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fixed some of the styling issues with the new signup process, tested the new signup to see if all parameters were passed correctly

●     What is planned to be done until the next scrum meeting?

Look at an issue with the continue button during the signup process that causes it to move erratically

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?3

●     What was done since the last scrum meeting?

Continued to work on the notifications, but it seems like we are going to need more help from Eduardo.

●     What is planned to be done until the next scrum meeting?

Contact Eduardo to see if he can advise on how to properly implement the notifications.

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Implemented a solution for the Sign-Up process and configuration in Firebase.

●     What is planned to be done until the next scrum meeting?

Continue working on any bugs or issues that came from this attempt.

●     What are the hurdles?

Some bugs are currently showing up, such as if there’s no input for certain fields. Will have to resolve.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

Completed task #192 Center Loading gif.

Continue working on Logos for Clinics

Add http link for each logo under “logoImage” label on Firebase

●     What is planned to be done until the next scrum meeting?

Logo for clinics

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on the formatting email body for the immunization feature and the fixing of the add immunization screen. I also notice that the delete immunization icon is a little off, so I will fix it as well.

●     What is planned to be done until the next scrum meeting?

I’ll keep working on these issues, so I can commit them as soon as possible.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Peer programming with Jessica Gonzalez. We completed  task #192 Center Loading gif.

Created field “logoImage” for each clinic on Firebase.

Uploaded missing logos to Storage

●     What is planned to be done until the next scrum meeting?

Logo for Clinics

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/05/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:15PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/06/20 at 1 PM:

  - Sprint 5 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Discovered how to add the new source to the logo images of clinics.

●     What is planned to be done until the next scrum meeting?

Change the access rules on the storage bucket so the logos can be visible.

●     What are the hurdles?

Firebase does not allow anyone outside the project to access images in storage.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Still working on the notifications.

●     What is planned to be done until the next scrum meeting?

Continue to work on the notifications.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on the continue button bug, decided with just keeping the continue button at bottom of screen while keyboard is active

●     What is planned to be done until the next scrum meeting?

Work on finishing touches for whole signup process, make sure all styling is consistent

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

continuing working on the notifications.

●     What is planned to be done until the next scrum meeting?

Talked about the notifications with my team

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fixed a bug with SIgnup where information wasn’t being passed through correctly. Merged develop and resolved any conflicts.

●     What is planned to be done until the next scrum meeting?

Finalized screensOverhaul and it should be good to merge tomorrow.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Sent Eduardo an email about an issue with Firebase

Tried different ways to display an image from firebase.

●     What is planned to be done until the next scrum meeting?

Logo for Clinics

●     What are the hurdles?

Unable to display logo image from Firebase

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I finished fixing the add immunization screen and tested that all functionalities work and actually add to firebase DB.

●     What is planned to be done until the next scrum meeting?

I plan to complete send email functionality by correcting the email body to actually show the vaccines’ information. (correct body formatting). I will fix the formatting of the main screen for immunizations which shows pretty bold letters, and I’ll center the delete icon inside the button. I will also validate that the immunization date selected to be after the child’s birth and as off the current date the user is adding the immunization.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Tried different ways to display an image from firebase.

●     What is planned to be done until the next scrum meeting?

Continue working in Logo for Clinics.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/06/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:22 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/06/20 at 1 PM:

  - Sprint 6 Ceremony, Sprint 5 Retrospective/Review and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Undid changes to Firebase.js and simplified changes to FindCare.js.

●     What is planned to be done until the next scrum meeting?

Ask Eduardo how to change the rules and see if the images get displayed then.

●     What are the hurdles?

Cannot display images as storage rules haven’t changed.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued to work on the notifications page, going to chime in with my team later today to see if they have any suggestions.

●     What is planned to be done until the next scrum meeting?

Continue to try and make the notifications system work.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

R

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Fixed some styling issues concerning backgrounds and positioning of buttons on signupScreensOverhaul branch

●     What is planned to be done until the next scrum meeting?

Finish updating UI to match the old version of app

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued to work on the notifications page, going to chime in with my team later today to see if they have any suggestions.

●     What is planned to be done until the next scrum meeting?

Continue to try and make the notifications system work.

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Fixed some logic on transitions for screens when they go back as they weren't going back to the correct screens. Prevented going back in Homepage.

●     What is planned to be done until the next scrum meeting?

Finalize screens transitions

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Logo for Clinics

●     What is planned to be done until the next scrum meeting?

Logo for CLinics

●     What are the hurdles?

Cannot display an image from Firebase account

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I fixed formatting issues of the immunization main screen and completed issue on email not showing the body.

●     What is planned to be done until the next scrum meeting?

I’ll start working on a notification screen, so the user should be able to see when the child is missing a vaccine based on the child’s age.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Working on logos for clinics

Meeting with PO.

●     What is planned to be done until the next scrum meeting?

Working on logos for clinics

●     What are the hurdles?

I was tried to display an image from Firebase as a ‘icon’ and I could not

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/10/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:21 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/13/20 at 1 PM:

  - Sprint 6 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Managed to display logos dynamically on the screen.

●     What is planned to be done until the next scrum meeting?

Resize the logos since they are too small.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continuing to work on trying to create the notifications system.

●     What is planned to be done until the next scrum meeting?

Same as yesterday

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finishing touches on some styling and UI issues regarding screen transitions overhaul, did some testing for the new screen transitions and found a few small issues

●     What is planned to be done until the next scrum meeting?

Work on Issue #214, clean up some styling code

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continuing to work on trying to create the notifications system.

●     What is planned to be done until the next scrum meeting?

same with last time。

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on the clinics logos. They’re currently displaying correctly but some are formatted incorrectly.

●     What is planned to be done until the next scrum meeting?

Continue to work on clinic logos.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

We have been editing all logos images to fit well as an icon

Replaced some images at Firebase/Storage

●     What is planned to be done until the next scrum meeting?

Resize icon

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I started designing a screen for Immunization schedule based on the documentation provided by the PO and finding out the best way to show it to the user.

●     What is planned to be done until the next scrum meeting?

I plan to keep working on the immunization schedule and notification features.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working as a logo for clinics.

Not completely satisfied with the way the logos are displayed.

●     What is planned to be done until the next scrum meeting?

Continue playing with the logos until they look better.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/12/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:11 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/13/20 at 1 PM:

  - Sprint 6 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Finished dynamically showing logos clinics. Awaiting Eduardo’s approval

●     What is planned to be done until the next scrum meeting?

Await a new task.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Submitting a pull request for issue #219. Now users can import expo-notifications in files that will implement this notification library. I was looking at the documentation and this may be a good option for the appointment notifications system.

●     What is planned to be done until the next scrum meeting?

Attempt to create the notifications with the new added library.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Working on Issue #211 to make sure there are no missing translations on develop

●     What is planned to be done until the next scrum meeting?

Continue checking every page in different languages to ensure everything is translated

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looking for document of implement the notification

●     What is planned to be done until the next scrum meeting?

Attempt to create the notifications with the new added library.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working on Checklist functionality for the WIC screen.

●     What is planned to be done until the next scrum meeting?

Finish work on the Checklist and begin work on Locations.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

Finished logos for clinics. Waiting for Eduardo to approve it.

●     What is planned to be done until the next scrum meeting?

Waiting to take a new task

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued working on the immunization schedule given by the PO so we could add that feature soon. Also, I started fixing some issues I’m getting now after the whole screen transition optimization.

●     What is planned to be done until the next scrum meeting?

I plan to address issue #183 lowering the Sign up button, and to continue working on the immunization schedule, so I can deliver as soon as possible.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Completed task Logos for Clinics

●     What is planned to be done until the next scrum meeting?

Waiting to take a new task

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/13/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 14 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/13/20 at 1 PM:

  - Sprint 6 Backlog and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Reviewed documentation for the final presentation.

●     What is planned to be done until the next scrum meeting?

Await the changes to the logos to be merged to develop.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Took a closer look at the new notifications library to see how it works.

●     What is planned to be done until the next scrum meeting?

Try and start developing the app notifications if not finish studying the library documentation to get a better understanding.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued testing app for translations and any other bugs or glitches

●     What is planned to be done until the next scrum meeting?

Continue testing, help with any other issues that other members of the team need help with

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

look at how notification works.

●     What is planned to be done until the next scrum meeting?

Working with others about the issues.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finalized the checklist for the WIC screen, and started work on getting the locations into the database.

●     What is planned to be done until the next scrum meeting?

Once I’m done putting the locations in the database, I’ll be able to pull it and display them in the app.

●     What are the hurdles?

None so far.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Reviewed all document needed to show case presentation

●     What is planned to be done until the next scrum meeting?

Lowered  swipe up to sign up

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on the schedule screen and completed the fixing of other formatting issues.

●     What is planned to be done until the next scrum meeting?

I’ll keep working on the schedule to get it done as soon as possible.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Waiting for the pull request to be accepted in the Logo for clinics task.

Meeting with the PO.

Backlog grooming meeting.

●     What is planned to be done until the next scrum meeting?

Look into the backlog for some low hanging fruit.

Wait for confirmation that logos are accepted to close issue in github.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/16/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez,Meleik Hyman, Yonal Hernandez.

Start time: 1:10 PM

End time: 1:24 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/20/20 at 1 PM:

  - Sprint 6 Retrospective and Review, and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Lower swipe up button.

●     What is planned to be done until the next scrum meeting?

Lower swipe up button.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Working on the notification system with my group member.

●     What is planned to be done until the next scrum meeting?

Continue working on it

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Testing for bugs and looking for missing translations

●     What is planned to be done until the next scrum meeting?

Found a bug with pages not scrolling, will work on fixing that, finish looking for missing translations

●     What are the hurdles?

Running into dependency issues currently

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Trying to figure out the the certification and third party to receive notification.

●     What is planned to be done until the next scrum meeting?

Contact with Eduardo to solve this problem.

●     What are the hurdles?

None.

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished populating the database with WIC clinics in Miami.

●     What is planned to be done until the next scrum meeting?

Will now work towards displaying this information in the locations tab.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Swipe up to sign in

●     What is planned to be done until the next scrum meeting?

Swipe up for sign in

●     What are the hurdles?

Getting an error when running the app. Unable to verify my changes

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued working on the immunization schedule feature and tested the add immunization screen. I noticed the save buttons are not navigating back to the correct screen.

●     What is planned to be done until the next scrum meeting?

I plan to continue working on the Immunization schedule and start working on the missing vaccine notification functionality.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Started working on  task Make FIrebase.js strings use language JSON

●     What is planned to be done until the next scrum meeting?

Complete task Make FIrebase.js strings use language JSON

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/17/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 13 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/20/20 at 1 PM:

  - Sprint 6 Review/Retrospective and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Work on lowering the swipe up icon.

●     What is planned to be done until the next scrum meeting?

Continue with the same task.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked with Hongru to try and figure out if we want to work on the notifications via the frontend or the backend. Not sure which one would be better but I believe that we probably need to do some development on both sides.

●     What is planned to be done until the next scrum meeting?

Continue working on notifications and try to get it done by Friday.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Finished searching through develop for missing translations, added some translations and switched header titles to translations to work with other languages, fixed a scrolling issue on some resource pages

●     What is planned to be done until the next scrum meeting?

Continue testing, see if anyone needs help with their issues, maybe tackle the problem of resource screens not refreshing after making new appointments, references, or immunizations

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Implemented the locations tab. Currently have it working but will like to refine it a bit further.

●     What is planned to be done until the next scrum meeting?

Continue refining the locations tab for WIC.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Workin on swipe up

●     What is planned to be done until the next scrum meeting?

Workin on swipe up

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued working on the Immunization schedule screen and made some progress displaying the screen. I’m trying to add more functionality to it and to fix all formatting issues

●     What is planned to be done until the next scrum meeting?

I plan to keep working on the Immunization schedule feature.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started working on Make FIrebase.js strings use language JSON.

●     What is planned to be done until the next scrum meeting?

Continue working on current task.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/18/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 18 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/20/20 at 1 PM:

  - Sprint 6 Review/Retrospective and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Switched to an earlier version of paper.

●     What is planned to be done until the next scrum meeting?

Get working on the strings for Firebase.js

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I believe Hongru was able to implement the notifications.

●     What is planned to be done until the next scrum meeting?

Try to see if she needs any help or if she wants me to test something.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Wrapped up missing translations, did some more research on React Native Navigation to see how to focus and refresh screens on back

●     What is planned to be done until the next scrum meeting?

Send PO remaining missing translations, see if there are other issues to help wrap up

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

6

●     What was done since the last scrum meeting?

Did the first problem of the notification of upcoming appointments that they had created.

●     What is planned to be done until the next scrum meeting?

I have some questions about question 2 of issue 178 that need to talk with Eduardo.

●     What are the hurdles?

None.

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on formatting for the Locations

●     What is planned to be done until the next scrum meeting?

Finish working on Locations and move on to the next task for the screens.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Created pull request for Swipe Up task

●     What is planned to be done until the next scrum meeting?

I will work with yonal on task Add Firebase.js string to json

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued working on the immunization   schedule.

●     What is planned to be done until the next scrum meeting?

I’ll keep working on the immunization schedule in order to close that user story.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Added some string to json

●     What is planned to be done until the next scrum meeting?

Continue working on Firebase.js strings

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/19/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 11 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/20/20 at 1 PM:

  - Sprint 6 Review and Retrospective, and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on translations for Firebase.js

●     What is planned to be done until the next scrum meeting?

Keep translating Firebase.js strings.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Since the notifications are basically finished now I am just seeing if there's any last minute quality change I can make before the end of the sprint.

●     What is planned to be done until the next scrum meeting?

Continue looking to see if any new issues pop up and or help teammates with final issues.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Contacted Jean about remaining missing translations, started looking at code to see if it can be cleaned up anywhere

●     What is planned to be done until the next scrum meeting?

Keep reviewing code for cleanup and bugs

●     What are the hurdles?

Waiting on translations to be added

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

complete the notification of iOS for issue #178

●     What is planned to be done until the next scrum meeting?

I will push my work to github.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finalized the Locations tab for WIC and added a Home button for easier access to go back in the app.

●     What is planned to be done until the next scrum meeting?

Implement the same features over for Medicaid.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked in translations Firebase.js with capstone II

●     What is planned to be done until the next scrum meeting?

Finish translations

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on the immunization schedule solving some issues I have generating the list of items and accessing later the right key to update state.

●     What is planned to be done until the next scrum meeting?

I plan to address those issues and complete the feature to be delivered this Friday.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked in translations Firebase.js with capstone II

●     What is planned to be done until the next scrum meeting?

Finish translations

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/20/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 20 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 11/20/20 at 1 PM:

  - Sprint 6 Review/Retrospective and Q&A with Eduardo

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on translations for string in Firebase.js

●     What is planned to be done until the next scrum meeting?

Finished translations for Firebase.js

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Last day of the semester so i mostly just tried to look over past issues and made sure my code was good, and functional.

●     What is planned to be done until the next scrum meeting?

Start working on the final documents, and help with anything that is hanging for the issues.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Wrapped up on testing and checking for any new translations on develop

●     What is planned to be done until the next scrum meeting?

Start working on deliverables

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

finishing the notification issue today with 2 problems

●     What is planned to be done until the next scrum meeting?

Push it to develop later.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Completed work on the WIC Screen by finalizing the Baby Feeding Schedule

●     What is planned to be done until the next scrum meeting?

Complete similar work for Medicaid.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Finishing last task

●     What is planned to be done until the next scrum meeting?

Start working on documentation for showcase

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed creating the Immunization Schedule screen, as well as, fixing formatting issues with the add Immunization screen. I changed the notification icon for a schedule icon. I noticed that the issue with the state update caused by the screen transitions has not been solved, but the functionality  of the immunization feature works fine. I started giving some functionalities to the schedule display but have not completed it.

●     What is planned to be done until the next scrum meeting?

I plan to check that all text under immunizations have translations, and I’ll try to complete the desired schedule functionality or document it for the next development team .

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Try to finish last task

●     What is planned to be done until the next scrum meeting?

Work on showcase

●     What are the hurdles?

none

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/23/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 2:00 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- TODO:

  - Begin work on your Technical Documents (Diagrams).

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Overviewed the professors posts about the final deliverable.

●     What is planned to be done until the next scrum meeting?

Started to work on the final deliverable documents.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed all of the posts that the professor made on teams and looked at the rubrics posted.

●     What is planned to be done until the next scrum meeting?

Start working on the final deliverable documents.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Started looking at what will be needed for final deliverables

●     What is planned to be done until the next scrum meeting?

Start working on final deliverables, waiting for translations to be added

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed all of the posts that the professor made on teams and looked at the rubrics

●     What is planned to be done until the next scrum meeting?

Working for the Final deliverable document

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Began looking at deliverables.

●     What is planned to be done until the next scrum meeting?

Begin working on the professor’s requested information and documents.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Start working on showcase

●     What is planned to be done until the next scrum meeting?

Working on showcase

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished some spanish translations for the immunization feature.

●     What is planned to be done until the next scrum meeting?

Start working on showcase and final delivery document

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Start working on showcase

●     What is planned to be done until the next scrum meeting?

Working on showcase

●     What are the hurdles?

none

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/24 /2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 20 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- TODO:

  - Begin work on your Technical Documents (Diagrams).

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Reviewed the rubric for the final documents and worked on the final deliverables.

●     What is planned to be done until the next scrum meeting?

Keep working on the final deliverable.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed the rubric for the final documentation with the group, then organized all of my contributions and worked on the system validations for my main feature.

●     What is planned to be done until the next scrum meeting?

Finish system validation and begin the next document.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed the rubric for the final documentation with the group, then organized all of my contributions and worked on the system validations for my main feature.

●     What is planned to be done until the next scrum meeting?

Working for the final documents

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Formatted the basic final deliverables document for the team to use.

●     What is planned to be done until the next scrum meeting?

Begin working on the technical diagrams for my respective stories.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I started working on the final document by completing the use cases and diagrams required. Also, I started my poster and I checked all I need to complete before the showcase.

●     What is planned to be done until the next scrum meeting?

I plan to add all my work to the shared document on google drive.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/25/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 25 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- TODO:

  - Begin work on your Technical Documents (Diagrams).

- December 3rd/4th at 2PM:

  - Rehearsal and Senior Showcase respectively. No Stand-Up at 1PM on either day, so try your best to allocate 2-3PM on both days only.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Started working on my poster.

●     What is planned to be done until the next scrum meeting?

Start working on my diagrams.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished my case ids and started working on my class diagram.

●     What is planned to be done until the next scrum meeting?

Finish the class diagram.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on case ids and class diagram for final deliverable

●     What is planned to be done until the next scrum meeting?

Finish class diagram and work on sequence and use case diagrams

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Attended the Team Lead meeting and began working on diagrams.

●     What is planned to be done until the next scrum meeting?

Finalizing my diagrams.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I finished my class diagram and started working on my sequence diagram and use case diagram.

●     What is planned to be done until the next scrum meeting?

I plan to keep working on my part of the technical document, poster, and video.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 11/30/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 17 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- Script for Videos:

  - https://docs.google.com/document/d/1c_AvO8RntalQ1ytlDDb7GtoZ2B516cWL_slcqKSXL24/edit?usp=sharing

  - 30 Second clip introducing yourselves and what you contributed to the project briefly for the Introduction video.

  - 1 Minute clip introducing your work and how you solved the problem.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Finished most of the poster

●     What is planned to be done until the next scrum meeting?

Finish my contributions to the final project documentation by adding my UML diagrams.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished all of my UML diagrams.

●     What is planned to be done until the next scrum meeting?

Work on video and poster.

●     What are the hurdles?

No Hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued work on all diagrams for deliverable

●     What is planned to be done until the next scrum meeting?

Finish diagrams and work on videos and poster

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

drawing the UML diagrams and then recording the showcase.

●     What is planned to be done until the next scrum meeting?

Figure out what I need to modification of final document

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Finalized all aspects of the Final deliverable document, and I am waiting on everyone to submit their diagrams so that it can be complete. Also worked on a couple of my diagrams as well.

●     What is planned to be done until the next scrum meeting?

Create videos for the project with the help of everyone, and wrap up my documents.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I completed the class diagram, sequence diagrams, and use case diagrams, and included them into the final document. Also completed my poster and updated all my user stories.

●     What is planned to be done until the next scrum meeting?

I plan to finish my video recordings so they can be uploaded for review.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/01/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 15 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- Link to the pathable website:

  - https://fiucecshowcase.us2.pathable.com/meetings/virtual/tjLk4rPXXP5tZoSbo

- Script for Videos:

  - https://docs.google.com/document/d/1c_AvO8RntalQ1ytlDDb7GtoZ2B516cWL_slcqKSXL24/edit?usp=sharing

  - 30 Second clip introducing yourselves and what you contributed to the project briefly for the Introduction video.

  - 1 Minute clip introducing your work and how you solved the problem.

Acosta, David:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Finished the poster and UML diagrams.

●     What is planned to be done until the next scrum meeting?

Begin recording audio for the video.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Recording audio intro and began poster.

●     What is planned to be done until the next scrum meeting?

Continue to work on the poster and record video demo.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Completed all diagrams for the final deliverable, created draft of poster, and audio recording for the video

●     What is planned to be done until the next scrum meeting?

Refine the poster, review and edit the final document

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

5

●     What was done since the last scrum meeting?

finish the final document.drawed the uml diagram and poster.

●     What is planned to be done until the next scrum meeting?

Upload them and modify to the final draft .

●     What are the hurdles?

none

Diaz, Leonel:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Worked on the Introduction and Demo Project videos and slides.

●     What is planned to be done until the next scrum meeting?

Finalize my documents.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Completed Poster

●     What is planned to be done until the next scrum meeting?

Record introduction and demo video

●     What are the hurdles?

none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Completed all the requirements for the showcase and uploaded my poster to the showcase website.

●     What is planned to be done until the next scrum meeting?

I plan to overview all the work I did for the project and help with anything else that needs to be done.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Prepared Audios and Poster.

●     What is planned to be done until the next scrum meeting?

Remake audio to satisfy the 30 sec rule.

Improve poster.

●     What are the hurdles?

None

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/02/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:18 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- Script for Videos:

  - https://docs.google.com/document/d/1c_AvO8RntalQ1ytlDDb7GtoZ2B516cWL_slcqKSXL24/edit?usp=sharing

  - 30 Second clip introducing yourselves and what you contributed to the project briefly for the Introduction video.

  - 1 Minute clip introducing your work and how you solved the problem.

Acosta, David:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Finished audio and working on demo.

●     What is planned to be done until the next scrum meeting?

Have the demo done by tonight and polish the poster a bit.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished demo video, now all I need to do is polish up my final poster.

●     What is planned to be done until the next scrum meeting?

Get my poster ready for tomorrow and prepare for the dress rehearsal.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Made some modifications to my poster, took a look through final document

●     What is planned to be done until the next scrum meeting?

Finalize poster, diagrams, and presentation.

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

finished the poster and document that I need.

●     What is planned to be done until the next scrum meeting?

Working for show case video and prepare all stuff I need

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked in my poster a bit and the intro video.

●     What is planned to be done until the next scrum meeting?

Finish up my poster and the demo video.

●     What are the hurdles?

None

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I completed my part of the demo video and updated my poster name on the pathable website.

●     What is planned to be done until the next scrum meeting?

I plan to go over the final document and see if there is something new I can contribute.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Worked on final presentations and audios.

●     What is planned to be done until the next scrum meeting?

Prepare for tomorrow's dress rehearsal.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/03/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 2:00 PM

End time: 2: 10 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- 12/03/20 Rehearsal for Senior Design Showcase

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- Script for Videos:

  - https://docs.google.com/document/d/1c_AvO8RntalQ1ytlDDb7GtoZ2B516cWL_slcqKSXL24/edit?usp=sharing

  - 30 Second clip introducing yourselves and what you contributed to the project briefly for the Introduction video.

  - 1 Minute clip introducing your work and how you solved the problem.

Acosta, David:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Had dress rehearsal for tomorrow’s showcase presentation.

●     What is planned to be done until the next scrum meeting?

Polish the poster for tomorrow and rehearse on my own.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finished all of the documents, and submitted video recording.

●     What is planned to be done until the next scrum meeting?

Rehearse for tomorrow.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

All posters, diagrams, and recordings are completed

●     What is planned to be done until the next scrum meeting?

Practice for the Senior Showcase

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Poster，diagrams and recording are completed.

●     What is planned to be done until the next scrum meeting?

Working for prepare senior showcase.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Finished editing any updates to the videos, finished my poster, and progressed on the powerpoint slides.

●     What is planned to be done until the next scrum meeting?

Wrap up the slides and any loose ends for the Showcase.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Continued working on the poster.

●     What is planned to be done until the next scrum meeting?

Prepare for the virtual showcase

●     What are the hurdles?

None

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Refined details of my showcase presentation.

●     What is planned to be done until the next scrum meeting?

Fix all the problems that come up today at the rehearsal to get a better presentation tomorrow.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

Prepared for the Dress Rehearsal.

●     What is planned to be done until the next scrum meeting?

Prepare for the virtual showcase.

●     What are the hurdles?

None.

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/04/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:30 PM

End time: 1: 40 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

- Script for Videos:

  - https://docs.google.com/document/d/1c_AvO8RntalQ1ytlDDb7GtoZ2B516cWL_slcqKSXL24/edit?usp=sharing

  - 30 Second clip introducing yourselves and what you contributed to the project briefly for the Introduction video.

  - 1 Minute clip introducing your work and how you solved the problem.

Acosta, David:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Prepared for the showcase.

●     What is planned to be done until the next scrum meeting?

Finalize the senior project, it has been a great semester. Very thankful to be a part of this.

●     What are the hurdles?

No hurdles.

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Practiced our intro and demo presentations

●     What is planned to be done until the next scrum meeting?

Finalize documents for the final deliverable

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Wrapped up work on the videos and final document and slides.

●     What is planned to be done until the next scrum meeting?

Finalize documents and relax.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I practiced my presentation and the demo video for today’s showcase.

●     What is planned to be done until the next scrum meeting?

I plan to refine any pending code issue or warnings, as well as, I will check all what needs to be included in the deliverables.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/07/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Code if need to, otherwise focus on any other classes or important things

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Had virtual showcase

●     What is planned to be done until the next scrum meeting?

Finish documentation

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Senior Project showcase

●     What is planned to be done until the next scrum meeting?

Finish up anything that needs to be done regarding documentation

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Had our virtual showcase

●     What is planned to be done until the next scrum meeting?

Finalize documents

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Closed off Sprint 7, attend the showcase.

●     What is planned to be done until the next scrum meeting?

Debug any code in the current application so it's as trouble free as possible.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Reviewed the final document for any missing user stories or diagrams

●     What is planned to be done until the next scrum meeting?

Keep working in the final deliverable with the team.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/08/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 17 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

Notes:

- DO NOT SUBMIT THE FINAL DELIVERABLE TO AVOID ERRORS OR CONFUSION.

- Work on any code or features that might need bug fixing.

- Recommend any stories or features that should be addressed before end of semester.

Acosta, David:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued revising documents.

●     What is planned to be done until the next scrum meeting?

Make sure that the code doesn’t need any tidying.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on finalizing the final deliverables for the project.

●     What is planned to be done until the next scrum meeting?

Continue working on the final deliverables or bugfix the app.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I kept on checking the final document for any missing subject and also checking the code for any new warning or thing to improve.

●     What is planned to be done until the next scrum meeting?

Keep reviewing all documents for deliverable.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/09/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

Notes:

- DO NOT SUBMIT THE FINAL DELIVERABLE TO AVOID ERRORS OR CONFUSION.

- Work on any code or features that might need bug fixing.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Checked to see if any bugs were left in the codebase.

●     What is planned to be done until the next scrum meeting?

Keep looking for bugs in the code.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued to see if I can improve documentation of code that was written.

●     What is planned to be done until the next scrum meeting?

Finalize any documents that need to be worked on.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looked for any remaining bug fixes in app features I worked on

●     What is planned to be done until the next scrum meeting?

Continue with finishing up bug fixes

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continuing work to check where I need to fix.

●     What is planned to be done until the next scrum meeting?

Continue with finishing up bug fixes

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Wrapped up feature #217.

●     What is planned to be done until the next scrum meeting?

Continue bugfixing/wrapping up any remaining features.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I reviewed the code looking for bugs to be fixed.

●     What is planned to be done until the next scrum meeting?

I plan to keep checking everything to be included in the final deliverable.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/10/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1:06 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

Notes:

- DO NOT SUBMIT THE FINAL DELIVERABLE TO AVOID ERRORS OR CONFUSION.

- Work on any code or features that might need bug fixing.

- Recommend any stories or features that should be addressed before end of semester.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Code Review.

●     What is planned to be done until the next scrum meeting?

Review UML diagrams on Final Document.

●     What are the hurdles?

None.

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Looking through the documents to make sure all of the UML diagrams are accurate. Looking at the code for any last minute changes.

●     What is planned to be done until the next scrum meeting?

Improve documentation for future development.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Code review

●     What is planned to be done until the next scrum meeting?

Finish reviewing code for any final bugs

●     What are the hurdles?

None

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued on work for the final deliverable.

●     What is planned to be done until the next scrum meeting?

Continue work on the final deliverable, mainly the videos.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Continued working on the final deliverable documents and code.

●     What is planned to be done until the next scrum meeting?

Keep refining the document for submission.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

# 12/11/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 05 PM

Keeping Moms and Infants Healthy Meeting Agenda

Meeting link: https://fiu.zoom.us/j/2581778066

Any general question or concerns

- Eduardo’s Document:

  - https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing

- Current stories:

  - https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing

- Senior Showcase Checklist:

  - https://docs.google.com/document/d/1e0GKVnQ6Adyj10GMHjYmyhXNongXZomsQS5LlY08p5U/edit?usp=sharing

- All NuMom Stories:

  - https://docs.google.com/spreadsheets/d/1mrnnYoL-q8hAydEIf2SWvBUuWE-Z6GsQcsVp2Qwlimc/edit#gid=0

- Previous NuMom Deliverables:

  - https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/202-SU20/

- Final Deliverables Document:

  - https://docs.google.com/document/d/1s0ZgabAxb3Ouh-k98kBYXJ_Ezz3wso8vcqRg_LPn3js/edit?usp=sharing

Notes:

- DO NOT SUBMIT THE FINAL DELIVERABLE TO AVOID ERRORS OR CONFUSION.

- Work on any code or features that might need bug fixing.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Verified diagrams on Final Documentation.

●     What is planned to be done until the next scrum meeting?

Code Review

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Made sure all of the UML docs were accurate.

●     What is planned to be done until the next scrum meeting?

Do one last code review.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Worked on the Maintenance and Installation videos for the final deliverable.

●     What is planned to be done until the next scrum meeting?

Wrap up the videos and check over the deliverables document.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I continued reviewing the documents for final deliverable.

●     What is planned to be done until the next scrum meeting?

Help any of my teammates that need to finish any work.

●     What are the hurdles?

No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?