Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 AM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - rolesUtils tests completed

  - continue work in compareUtils test

- What is planned to be done until the next scrum meeting?

  - Continue work in compareUtils test

  - Start work on authActions test

- What are the hurdles?

  - still wsl issues, can't actually run the project

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Studied rust

- What is planned to be done until the next scrum meeting?

  - review rocket and diesel

- What are the hurdles?

  - Running the computer

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about React / Unittesting / Typescript

- What is planned to be done until the next scrum meeting?

  - Create tests for assigned Issues

- What are the hurdles?

  - Novice experience w/ tools

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - studied rust & api creation

- What is planned to be done until the next scrum meeting?

  - review rocket and diesel

- What are the hurdles?

  - still learning tech stack

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Action testing wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Updates, dev setup, actually got things working now

- What is planned to be done until the next scrum meeting?

  - Create end-to-end tests

- What are the hurdles?

  - None anymore

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fix CSS for higher resolutions

- What is planned to be done until the next scrum meeting?

  - Finish layout for LoginPage and move onto ResetPasswordPage

- What are the hurdles?

  - Material-UI is not too optimized for high resolutions... anything higher than 3k will need some custom work done... :v

  - Weird CSS bug when you make the screen something like 100 x 550

Victor Suarez:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - got Diesel working

- What is planned to be done until the next scrum meeting?

  - Do all the User routes

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished moving to a new device, everything is ready

- What is planned to be done until the next scrum meeting?

  - Starting things up with Nightwatch JS

  - Create end-to-end tests

- What are the hurdles?

  - N/A