Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:00 AM EST

End time: 9:15 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - skillsUtils tests

  - setup dev env

- What is planned to be done until the next scrum meeting?

  - more tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review Shifts file

- What is planned to be done until the next scrum meeting?

  - Implement shifts

- What are the hurdles?

  - Little documentation

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review e2e testing

  - Look into nightwatch api

- What is planned to be done until the next scrum meeting?

  - Review nightwatch api

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work rust rewrite skills api

- What is planned to be done until the next scrum meeting?

  - continue work on rust rewrite api

- What are the hurdles?

  - understanding rust api's

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Action testing done

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempt to fix my login e2e tests

- What is planned to be done until the next scrum meeting?

  - Test profile page

- What are the hurdles?

  - Tests seem to pass or fail inconsistently

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - CreateShiftsPage & Almost done with EditShiftsPage

- What is planned to be done until the next scrum meeting?

  - Finish up EditShiftsPage and do create/edit Positions & Skills

- What are the hurdles?

  - Flex-basis is not working as intended... :v

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fix Backend CI and README

- What is planned to be done until the next scrum meeting?

  - Finish User backend stuff

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pushed four PR

  - Opened two issues

  - Implemented 1 test case and its doc

- What is planned to be done until the next scrum meeting?

  - Keep implementing test cases and docs

- What are the hurdles?

  - N/A