Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - attempt to fix positionsUtils tests

- What is planned to be done until the next scrum meeting?

  - fix positionsUtils tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on shift api

- What is planned to be done until the next scrum meeting?

  - Finish shifts api

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - working on new test case for manage shifts

- What is planned to be done until the next scrum meeting?

  - Cont. working on test/still need to look into testing mobile format

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement PATCH route for skills api

- What is planned to be done until the next scrum meeting?

  - Testing for skills API routes

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - AuthReducer wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on time slot details e2e tests

- What is planned to be done until the next scrum meeting?

  - More e2e tests

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Edit Schedules Page

- What is planned to be done until the next scrum meeting?

  - Users

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Working on CI setup

  - Working on test setup

- What is planned to be done until the next scrum meeting?

  - Finish off User PR with all the test setup

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished time slot test

- What is planned to be done until the next scrum meeting?

  - More testing

- What are the hurdles?

  - N/A