Daily Scrum Meeting Minutes:

Attendees: Ali Mohammad, German Hinojosa, Luis Gonzalez, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:00 AM EST

End time: 9:15 PM EST

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Shifts

- What is planned to be done until the next scrum meeting?

  - Complete Shift methods

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review e2e testing

  - Look into nightwatch api cont

- What is planned to be done until the next scrum meeting?

  - Review nightwatch api w/ qa

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - skills api get all and create

- What is planned to be done until the next scrum meeting?

  - manual testing + api implementation

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Login tests (trying to find some workarounds for user login testing)

  - Read the Nightwatch documentation

- What is planned to be done until the next scrum meeting?

  - Finish e2e login tests

  - Work on other tests

- What are the hurdles?

  - User login testing may be a bit more complicated than I had anticipated

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Edit Shifts

  - Create / Edit Positions

  - Create / Edit Skills

- What is planned to be done until the next scrum meeting?

  - Manage Schedules

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking into tests

  - Create User

- What is planned to be done until the next scrum meeting?

  - Finish Create User

  - Start working on test setup

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept writing test cases

  - Opened an issue

- What is planned to be done until the next scrum meeting?

  - Keep writing test cases and docs

- What are the hurdles?

  - N/A