Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:00 AM EST

End time: 9:15 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - continue work on skillsUtils

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed Rust

  - Worked on Shifts

- What is planned to be done until the next scrum meeting?

  - Continue to work on Shifts

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - nightwatch api implementation

- What is planned to be done until the next scrum meeting?

  - Create test cases

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Skills API error fixing

- What is planned to be done until the next scrum meeting?

  - Skills API implementation

- What are the hurdles?

  - Issue with a missing dependency (fixed)

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Position Reducer testing done

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on read profile e2e tests

- What is planned to be done until the next scrum meeting?

  - More e2e tests

- What are the hurdles?

  - docker-compose sometimes doesn't want to bind ports

Shanna Sit:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - ManageSchedulesPage

- What is planned to be done until the next scrum meeting?

  - Quick tests on manage schedule page and move on to creating schedules

- What are the hurdles?

  - Next week Friday, I'll be unable to do as much due to ShellHacks

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create User

  - Code cleaning

- What is planned to be done until the next scrum meeting?

  - Start working on test setup

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on test cases

- What is planned to be done until the next scrum meeting?

  - Keep working on test cases

- What are the hurdles?

  - N/A