Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:00 AM EST

End time: Backlog @9:15 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - push skillsUtils changes

  - started and finished positionUtils tests

  - push positionUtils changes

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - actions testing is different

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Woke on shifts

- What is planned to be done until the next scrum meeting?

  - Implement shifts

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - nightwatch api implementation/test cases

  - Github Actions

- What is planned to be done until the next scrum meeting?

  - Cont. learning about github actions ci flow

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Study API in rust

  - Implementing Skills API

- What is planned to be done until the next scrum meeting?

  - Keep working on implementing skills api

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - AuthActions wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Profile e2e test

- What is planned to be done until the next scrum meeting?

  - Time slot test

- What are the hurdles?

  - Running into this weird thing where the mysql Docker container doesn't bind to port 3306 because it's already "in use", doesn't happen all the time but it's very annoying and requires me to restart my PC

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create Schedule Form (and because they share a component, Edit Schedule is done too.)

  - Working on TimeSlotForm

- What is planned to be done until the next scrum meeting?

  - TimeSlotForm (Not responsive)

  - Need to test Edit Schedule Form

- What are the hurdles?

  - This week is going to be rough on time, but I'll try to finish as much as I can

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on user tests

- What is planned to be done until the next scrum meeting?

  - Finish off user

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed some bugs on previous test cases

- What is planned to be done until the next scrum meeting?

  - Keep working on tests cases and documentation

- What are the hurdles?

  - N/A