Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - start working on skills actions

- What is planned to be done until the next scrum meeting?

  - keep working on skills actions

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fix dev container

- What is planned to be done until the next scrum meeting?

  - Implement shifts

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed issue with post api implementation

- What is planned to be done until the next scrum meeting?

  - Keep working on skills api

- What are the hurdles?

  - issue with skills post api failing rocket returns a 404 and failure

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - AuthActions wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - worked on profile test

- What is planned to be done until the next scrum meeting?

  - more tests

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - TimeSlotForm wip

- What is planned to be done until the next scrum meeting?

  - Users

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on more user tests

- What is planned to be done until the next scrum meeting?

  - Finish off user PR

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on time slot test case

- What is planned to be done until the next scrum meeting?

  - Keep working on time slot test case and doc

- What are the hurdles?

  - N/A