Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - finished and pushed positionsUtils

- What is planned to be done until the next scrum meeting?

  - skillActions tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed some bugs on shifts

- What is planned to be done until the next scrum meeting?

  - Test shift

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixing issues on the manage shifts test

- What is planned to be done until the next scrum meeting?

  - Work on manage shifts test

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on skills tests

- What is planned to be done until the next scrum meeting?

  - Continue working on skills tests

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - AuthReducer, Shifts Action/Reducer Done

  - LoginPage on hold

  - Started API testing

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on time slot details e2e test

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Draft new card styles (and UI) for ManageUsers.

  - Finish CreateUsers and fix bugs on EditUsers

- What is planned to be done until the next scrum meeting?

  - ManageUsersPage

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Working on test setup

  - Working on Error handling

- What is planned to be done until the next scrum meeting?

  - Finish off User PR with all the test setup and error handling

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept implementing e2e test cases

- What is planned to be done until the next scrum meeting?

  - Keep implementing tests and writing docs

- What are the hurdles?

  - N/A