Daily Scrum Meeting Minutes:

Attendees: Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed bugs with Shift

- What is planned to be done until the next scrum meeting?

  - Finish Shift api

  - Test Shift

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tests and more tests.. And fixed an issue with Nathan's help

- What is planned to be done until the next scrum meeting?

  - Continue on manage shifts

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fix PR, work on skills tests

- What is planned to be done until the next scrum meeting?

  - Work on skills tests

  - Merge PR

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - LoginPage on hold

  - Started API testing

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on create shifts e2e test

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Been running into problems trying to test the time selector modal, can't click certain buttons because of a supposedly obscuring div. Manually typing a time into the Start Time field doesn't appear to work either.

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Users

- What is planned to be done until the next scrum meeting?

  - Cleanup

- What are the hurdles?

  - Had a style plan, style plan ran into some issues due to class vs function based components, redid style plan, we good now.

Victor Suarez:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Working on test setup

- What is planned to be done until the next scrum meeting?

  - Setup test stuff

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed bugs with Shift

- What is planned to be done until the next scrum meeting?

  - Finish Shift api

  - Test Shift

- What are the hurdles?

  - N/A