Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - getting familiar w/ api testing

  - positions api testing

- What is planned to be done until the next scrum meeting?

  - continue with positions api tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed errors with Shift

- What is planned to be done until the next scrum meeting?

  - Add tests to Shift

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created and worked on edit shifts test

- What is planned to be done until the next scrum meeting?

  - Continue on tests and docs. Ask qa some questions of tests

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked into skills automated tests

- What is planned to be done until the next scrum meeting?

  - Continue working on skills automated tests

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - API testing done

  - Skills API tests wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create shifts e2e test

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - LoginPage Testing

- What is planned to be done until the next scrum meeting?

  - More testing

- What are the hurdles?

  - Due to how MUI is set up, I'm running into a few hurdles in regards to testing the components. May need to ask for clarifications on the spyOn function

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on sprint start docs

  - Working on test setup

- What is planned to be done until the next scrum meeting?

  - Setup tests

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Debug and fix some bugs

- What is planned to be done until the next scrum meeting?

  - Keep testing

- What are the hurdles?

  - N/A